# #0001 =====

|  |  |
| --- | --- |
| Title | Login |
| Type | Function - Backend |
| Desc | User is able to login according to credentials.  Redirect to login page if not login.  To be done after #0007 |
| Status | Completed, July 14, 2019 |

# #0002 =====

|  |  |
| --- | --- |
| Title | Dominion new board |
| Type | Function - Backend |
| Desc | User is able to create a new board. |
| Status | Completed, July 16, 2019 |

# #0003 =====

|  |  |
| --- | --- |
| Title | Dominion initialize game |
| Type | Function - Backend - Frontend |
| Desc | The game is initialized.  Kindom piles are generated. (completed)  Users’ decks are generated. |
| Status | Completed, July 21, 2019 |

# #0004 =====

|  |  |
| --- | --- |
| Title | Dominion play action cards |
| Type | Function - Backend - Frontend |
| Desc | User is able to play 2 basic action cards.  Namely: Village, Smithy |
| Status | Completed, July 30, 2019 |

# #0005 =====

|  |  |
| --- | --- |
| Title | Dominion play cards |
| Type | Image generator |
| Desc | Generate all card images in base game and intrigue  Put the generated cards in the correct directory |
| Status | Completed, July 4, 2019 |

# #0006 =====

|  |  |
| --- | --- |
| Title | Fix Dominion card images |
| Type | Image generator |
| Desc | Beautify card images by adding a new line after vanilla benefits, namely:  Militia, Council Room, Courtier |
| Status | Completed, July 17, 2019 |

# #0007 =====

|  |  |
| --- | --- |
| Title | User status |
| Type | Function - Backend - Database |
| Desc | Add status for users in database |
| Status | Completed, July 8, 2019 |

# #0008 =====

|  |  |
| --- | --- |
| Title | Ajax Demos |
| Type | Function - Backend - Database |
| Desc | The page is refreshed automatically when db changes |
| Status | Completed, July 29, 2019 |

# #0009 =====

|  |  |
| --- | --- |
| Title | Dominion play treasure cards |
| Type | Function - Backend - Frontend |
| Desc | User is able to play treasure cards. |
| Status | Completed, July 29, 2019 |

# #0010 =====

|  |  |
| --- | --- |
| Title | Dominion show number of cards left |
| Type | Frontend |
| Desc | Number of cards left on supply is shown |
| Status | completed |

# #0011 Dominion card style in angular

|  |  |
| --- | --- |
| Title | Dominion card style in angular |
| Type | Frontend |
| Desc | Base piles and supply piles’ styles are stored in angular code  An array is created for ng-style |
| Status | Pending |

# #0012 Dominion right click cards effect

|  |  |
| --- | --- |
| Title | Dominion right click cards effect |
| Type | Frontend |
| Desc | User is able to see the magnified cards picture by right-clicking on cards |
| Status | Alternative, partially completed |

# #0013 =====

|  |  |
| --- | --- |
| Title | User signup |
| Type | Function - Backend - Frontend - Database |
| Desc | Sign up user, with username and password.  The signed up user is stored in db. |
| Status | Completed, July 14, 2019 |

# #0014 Dominion see board status

|  |  |
| --- | --- |
| Title | Dominion see board status |
| Type | Function - Backend - Frontend - Database |
| Desc | User is able to see the status of each pending boards  User is able to join the table |
| Status | Working |

# #0015 =====

|  |  |
| --- | --- |
| Title | Dominion board settings |
| Type | Function - Backend - Frontend - Database |
| Desc | User is able to add bots.  User is able to click on ready/play.  User is able to return to previous page. |
| Status | Completed, July 17, 2019 |

# #0016 Dominion card list page

|  |  |
| --- | --- |
| Title | Dominion card list page |
| Type | Function - Backend - Frontend - Database |
| Desc | User is able to see all available cards (Started) |
| Status | Working |

# #0017 Dominion show player status

|  |  |
| --- | --- |
| Title | Dominion show player status |
| Type | Function - Backend - Frontend - Database |
| Desc | User is able to see the status of all players on board page (namely: ready) |
| Status | Pending |

# #0018 =====

|  |  |
| --- | --- |
| Title | Dominion resign option |
| Type | Function - Backend - Frontend - Database |
| Desc | User is able to resign game  When resigned, return to board page |
| Status | Completed, July 18, 2019 |

# #0019 Dominion randomize kindom cards

|  |  |
| --- | --- |
| Title | Dominion randomize kindom cards |
| Type | Function - Backend - Frontend - Database |
| Desc | When a new game is started, kindom cards are generated randomly |
| Status | Pending |

# #0020 =====

|  |  |
| --- | --- |
| Title | Dominion randomize bot names |
| Type | Function - Backend - Frontend - Database |
| Desc | Bot names are generated  (bot) should be included in their name |
| Status | Completed, July 20, 2019 |

# #0021 =====

|  |  |
| --- | --- |
| Title | Dominion show phase & bonus |
| Type | Function - Backend - Frontend - Database |
| Desc | User is able to see the phase they are in (action, buy, etc.) (Completed)  User is able to see their bonuses, namely: actions, buys, coins. (Completed) |
| Status | Completed, July 28, 2019 |

# #0022 =====

|  |  |
| --- | --- |
| Title | Dominion more basic action cards |
| Type | Function - Backend - Frontend |
| Desc | User is able to play other straight forward action cards  Namely:  Market, Woodcutter, Laboratory, Festival |
| Status | Pending |

# #0023 =====

|  |  |
| --- | --- |
| Title | Dominion change player storage |
| Type | Function - Backend - Frontend |
| Desc | Players are stored in separate documents |
| Status | Completed, July 25, 2019 |

# #0024 =====

|  |  |
| --- | --- |
| Title | Dominion buy cards |
| Type | Function - Backend - Frontend |
| Desc | Players are able to buy cards |
| Status | Completed, July 30, 2019 |

# #0025 =====

|  |  |
| --- | --- |
| Title | Dominion start first round |
| Type | Function - Backend - Frontend |
| Desc | Players are able to start first round (Completed)  A player is picked randomly for the start player (Completed) |
| Status | Completed, July 26, 2019 |

# #0026 =====

|  |  |
| --- | --- |
| Title | Dominion kick option for lord |
| Type | Function - Backend - Frontend |
| Desc | Lord is able to kick other players (including bot) |
| Status | Completed, July 27, 2019 |

# #0027 =====

|  |  |
| --- | --- |
| Title | Dominion extremely naive AI |
| Type | Function - Backend - Frontend |
| Desc | AI end their turns immediately when it is their turn |
| Status | Completed, July 27, 2019 |

# #0028 =====

|  |  |
| --- | --- |
| Title | Dominion run the game |
| Type | Function - Backend - Frontend |
| Desc | Let the game run, start from the first player |
| Status | Completed, July 28, 2019 |

# #0029 Dominion record logs

|  |  |
| --- | --- |
| Title | Dominion record logs |
| Type | Function - Backend - Frontend |
| Desc | Each step of the game is recorded in a log  Log is stored in db |
| Status | Pending |

# #0030 Dominion basic AI

|  |  |
| --- | --- |
| Title | Dominion basic AI |
| Type | Function - Backend - Frontend |
| Desc | AI does something basic during the turn, namely:  Play basic actions first  Play treasure cards  Buy Silver/Gold  Buy to targeted numbers of action cards |
| Status | Working |

# #0031 =====

|  |  |
| --- | --- |
| Title | Dominion adjust pile sizes |
| Type | Function - Backend - Frontend |
| Desc | Adjust the number of Province, Duchy, Estate, Curse cards in piles |
| Status | Completed, July 29, 2019 |

# #0032 =====

|  |  |
| --- | --- |
| Title | Dominion resign-restart bug |
| Type | Function - Backend - Frontend |
| Desc | Remove player data when resigned from the game  Namely, data for the pile |
| Status | Completed, July 29, 2019 |

# #0033 Dominion game mode UI

|  |  |
| --- | --- |
| Title | Dominion game mode UI |
| Type | Frontend |
| Desc | Beautify UI for the game |
| Status | Pending |

# #0034 Dominion autoplay

|  |  |
| --- | --- |
| Title | Dominion autoplay |
| Type | Function - Backend - Frontend |
| Desc | User is able to autoplay treasure cards |
| Status | Pending |

# #0035 Dominion show played cards

|  |  |
| --- | --- |
| Title | Dominion show played cards |
| Type | Frontend |
| Desc | Players can see their cards in play |
| Status | Pending |

# #0036 =====

|  |  |
| --- | --- |
| Title | Dominion end game handles |
| Type | Frontend |
| Desc | Game ends when a player ends the turn, Province/3 piles are empty (Completed)  Clean the table  Show the result  Gardens is added as one of the piles in Dominion |
| Status | Completed, August 1, 2019 |

# #0037 =====

|  |  |
| --- | --- |
| Title | Dominion bot clean-up bugs |
| Type | Function - Frontend -Backend - Database |
| Desc | Bot does not draw cards at the very beginning |
| Status | Completed, August 2, 2019 |

# #0038 Dominion allow 3, 4 players game

|  |  |
| --- | --- |
| Title | Dominion allow 3, 4 players game |
| Type | Function - Frontend -Backend - Database |
| Desc | Lord is able to set up the number of players in the game |
| Status | Pending |

# #0039 Show current username on page

|  |  |
| --- | --- |
| Title | Show current username on page |
| Type | Function - Frontend |
| Desc | User is able to see their usernames on top of the page |
| Status | Pending |

# #0040 =====

|  |  |
| --- | --- |
| Title | Dominion handle empty pile |
| Type | Function - Frontend -Backend - Database |
| Desc | No strange thing would happen if a pile is empty |
| Status | Completed, July 31, 2019 |

# #0041 Dominion some easy action cards

|  |  |
| --- | --- |
| Title | Dominion some easy action cards |
| Type | Function - Backend - Frontend |
| Desc | User is able to play some easy action cards that do not need to choose anything Namely:  Merchant, Council Room, Witch |
| Status | Pending |

# #0042 Dominion Ask options

|  |  |
| --- | --- |
| Title | Dominion ask options |
| Type | Function - Backend - Frontend |
| Desc | Ask is handled for some that require only options, namely:  Moneylender, Vassal |
| Status | Pending |

# #0043 Dominion Ask hand chooser

|  |  |
| --- | --- |
| Title | Dominion ask hand chooser |
| Type | Function - Backend - Frontend |
| Desc | Ask is handled for some that require to choose one or more cards, namely:  Cellar, Chapel, Poacher, Throne Room |
| Status | Pending |

# #0044 Dominion Ask gainer

|  |  |
| --- | --- |
| Title | Dominion ask gainer |
| Type | Function - Backend - Frontend |
| Desc | Ask is handled for some that require gaining cards, namely:  Workshop, Artisan, Remodel, Mine |
| Status | Pending |

# #0045 Dominion Ask viewer

|  |  |
| --- | --- |
| Title | Dominion ask gainer |
| Type | Function - Backend - Frontend |
| Desc | Ask is handled for some that require viewing and choosing cards, namely:  Library, Sentry, Harbinger |
| Status | Pending |

# #0046 Dominion Ask attacker

|  |  |
| --- | --- |
| Title | Dominion ask gainer |
| Type | Function - Backend - Frontend |
| Desc | Ask is handled for some that attacks or interact with attack cards, namely:  Bandit, Militia, Witch, Bureaucrat, Moat |
| Status | Pending |

# #0047 Dominion Ajax getting board

|  |  |
| --- | --- |
| Title | Dominion Ajax getting board |
| Type | Function - Backend - Frontend |
| Desc | Board is updated through Ajax requests |
| Status | Pending |