**#0001 =====**

|  |  |
| --- | --- |
| Title | Login |
| Type | Function - Backend |
| Desc | User is able to login according to credentials.  Redirect to login page if not login.  To be done after #0007 |
| Status | Completed, July 14, 2019 |

**#0002 =====**

|  |  |
| --- | --- |
| Title | Dominion new board |
| Type | Function - Backend |
| Desc | User is able to create a new board. |
| Status | Completed, July 16, 2019 |

**#0003 =====**

|  |  |
| --- | --- |
| Title | Dominion initialize game |
| Type | Function - Backend - Frontend |
| Desc | The game is initialized.  Kindom piles are generated. (completed)  Users’ decks are generated. |
| Status | Completed, July 21, 2019 |

**#0004 =====**

|  |  |
| --- | --- |
| Title | Dominion play action cards |
| Type | Function - Backend - Frontend |
| Desc | User is able to play 2 basic action cards.  Namely: Village, Smithy |
| Status | Completed, July 30, 2019 |

**#0005 =====**

|  |  |
| --- | --- |
| Title | Dominion play cards |
| Type | Image generator |
| Desc | Generate all card images in base game and intrigue  Put the generated cards in the correct directory |
| Status | Completed, July 4, 2019 |

**#0006 =====**

|  |  |
| --- | --- |
| Title | Fix Dominion card images |
| Type | Image generator |
| Desc | Beautify card images by adding a new line after vanilla benefits, namely:  Militia, Council Room, Courtier |
| Status | Completed, July 17, 2019 |

**#0007 =====**

|  |  |
| --- | --- |
| Title | User status |
| Type | Function - Backend - Database |
| Desc | Add status for users in database |
| Status | Completed, July 8, 2019 |

**#0008 =====**

|  |  |
| --- | --- |
| Title | Ajax Demos |
| Type | Function - Backend - Database |
| Desc | The page is refreshed automatically when db changes |
| Status | Completed, July 29, 2019 |

**#0009 =====**

|  |  |
| --- | --- |
| Title | Dominion play treasure cards |
| Type | Function - Backend - Frontend |
| Desc | User is able to play treasure cards. |
| Status | Completed, July 29, 2019 |

**#0010 =====**

|  |  |
| --- | --- |
| Title | Dominion show number of cards left |
| Type | Frontend |
| Desc | Number of cards left on supply is shown |
| Status | completed |

**#0011 =====**

|  |  |
| --- | --- |
| Title | Dominion card style in angular |
| Type | Frontend |
| Desc | Base piles and supply piles’ styles are stored in angular code  An array is created for ng-style |
| Status | Completed, August 19, 2019 |

**#0012 =====**

|  |  |
| --- | --- |
| Title | Dominion right click cards effect |
| Type | Frontend |
| Desc | User is able to see the magnified cards picture by right-clicking on cards |
| Status | Alternative, Completed August 19, 2019 |

**#0013 =====**

|  |  |
| --- | --- |
| Title | User signup |
| Type | Function - Backend - Frontend - Database |
| Desc | Sign up user, with username and password.  The signed up user is stored in db. |
| Status | Completed, July 14, 2019 |

**#0014 =====**

|  |  |
| --- | --- |
| Title | Dominion see board status |
| Type | Function - Backend - Frontend - Database |
| Desc | User is able to see the status of each pending boards  User is able to join the table |
| Status | Completed, August 13, 2019 |

**#0015 =====**

|  |  |
| --- | --- |
| Title | Dominion board settings |
| Type | Function - Backend - Frontend - Database |
| Desc | User is able to add bots.  User is able to click on ready/play.  User is able to return to previous page. |
| Status | Completed, July 17, 2019 |

**#0016 Dominion card list page**

|  |  |
| --- | --- |
| Title | Dominion card list page |
| Type | Function - Backend - Frontend - Database |
| Desc | User is able to see all available cards (Started) |
| Status | Working |

**#0017 =====**

|  |  |
| --- | --- |
| Title | Dominion show player status |
| Type | Function - Backend - Frontend - Database |
| Desc | User is able to see the status of all players on board page (namely: ready) |
| Status | Completed, August 15, 2019 |

**#0018 =====**

|  |  |
| --- | --- |
| Title | Dominion resign option |
| Type | Function - Backend - Frontend - Database |
| Desc | User is able to resign game  When resigned, return to board page |
| Status | Completed, July 18, 2019 |

**#0019 =====**

|  |  |
| --- | --- |
| Title | Dominion randomize kindom cards |
| Type | Function - Backend - Frontend - Database |
| Desc | When a new game is started, kindom cards are generated randomly |
| Status | Completed, August 8, 2019 |

**#0020 =====**

|  |  |
| --- | --- |
| Title | Dominion randomize bot names |
| Type | Function - Backend - Frontend - Database |
| Desc | Bot names are generated  (bot) should be included in their name |
| Status | Completed, July 20, 2019 |

**#0021 =====**

|  |  |
| --- | --- |
| Title | Dominion show phase & bonus |
| Type | Function - Backend - Frontend - Database |
| Desc | User is able to see the phase they are in (action, buy, etc.) (Completed)  User is able to see their bonuses, namely: actions, buys, coins. (Completed) |
| Status | Completed, July 28, 2019 |

**#0022 =====**

|  |  |
| --- | --- |
| Title | Dominion more basic action cards |
| Type | Function - Backend - Frontend |
| Desc | User is able to play other straight forward action cards  Namely:  Market, Woodcutter, Laboratory, Festival |
| Status | Pending |

**#0023 =====**

|  |  |
| --- | --- |
| Title | Dominion change player storage |
| Type | Function - Backend - Frontend |
| Desc | Players are stored in separate documents |
| Status | Completed, July 25, 2019 |

**#0024 =====**

|  |  |
| --- | --- |
| Title | Dominion buy cards |
| Type | Function - Backend - Frontend |
| Desc | Players are able to buy cards |
| Status | Completed, July 30, 2019 |

**#0025 =====**

|  |  |
| --- | --- |
| Title | Dominion start first round |
| Type | Function - Backend - Frontend |
| Desc | Players are able to start first round (Completed)  A player is picked randomly for the start player (Completed) |
| Status | Completed, July 26, 2019 |

**#0026 =====**

|  |  |
| --- | --- |
| Title | Dominion kick option for lord |
| Type | Function - Backend - Frontend |
| Desc | Lord is able to kick other players (including bot) |
| Status | Completed, July 27, 2019 |

**#0027 =====**

|  |  |
| --- | --- |
| Title | Dominion extremely naive AI |
| Type | Function - Backend - Frontend |
| Desc | AI end their turns immediately when it is their turn |
| Status | Completed, July 27, 2019 |

**#0028 =====**

|  |  |
| --- | --- |
| Title | Dominion run the game |
| Type | Function - Backend - Frontend |
| Desc | Let the game run, start from the first player |
| Status | Completed, July 28, 2019 |

**#0029 =====**

|  |  |
| --- | --- |
| Title | Dominion record logs |
| Type | Function - Backend - Frontend |
| Desc | Each step of the game is recorded in a log  Log is stored in db |
| Status | Completed, August 3, 2019 |

**#0030 =====**

|  |  |
| --- | --- |
| Title | Dominion basic AI |
| Type | Function - Backend - Frontend |
| Desc | AI does something basic during the turn, namely:  Play treasure cards  Buy Silver/Gold  Buy Province/Duchy when necessary |
| Status | Completed, August 3, 2019 |

**#0031 =====**

|  |  |
| --- | --- |
| Title | Dominion adjust pile sizes |
| Type | Function - Backend - Frontend |
| Desc | Adjust the number of Province, Duchy, Estate, Curse cards in piles |
| Status | Completed, July 29, 2019 |

**#0032 =====**

|  |  |
| --- | --- |
| Title | Dominion resign-restart bug |
| Type | Function - Backend - Frontend |
| Desc | Remove player data when resigned from the game  Namely, data for the pile |
| Status | Completed, July 29, 2019 |

**#0033 =====**

|  |  |
| --- | --- |
| Title | Dominion game mode UI |
| Type | Frontend |
| Desc | Beautify UI for the game by using bootstrap |
| Status | Completed, August 30, 2019 |

**#0034 =====**

|  |  |
| --- | --- |
| Title | Dominion autoplay |
| Type | Function - Backend - Frontend |
| Desc | User is able to autoplay treasure cards |
| Status | Completed, August 2, 2019 |

**#0035 =====**

|  |  |
| --- | --- |
| Title | Dominion show played cards |
| Type | Frontend |
| Desc | Players can see their cards in play |
| Status | Completed, August 18, 2019 |

**#0036 =====**

|  |  |
| --- | --- |
| Title | Dominion end game handles |
| Type | Frontend |
| Desc | Game ends when a player ends the turn, Province/3 piles are empty (Completed)  Clean the table  Show the result  Gardens is added as one of the piles in Dominion |
| Status | Completed, August 1, 2019 |

**#0037 =====**

|  |  |
| --- | --- |
| Title | Dominion bot clean-up bugs |
| Type | Function - Frontend -Backend - Database |
| Desc | Bot does not draw cards at the very beginning |
| Status | Completed, August 2, 2019 |

**#0038 =====**

|  |  |
| --- | --- |
| Title | Dominion allow 3, 4 players game |
| Type | Function - Frontend -Backend - Database |
| Desc | Lord is able to set up the number of players in the game |
| Status | Completed, October 6, 2019 |

**#0039 =====**

|  |  |
| --- | --- |
| Title | Show current username on page |
| Type | Function - Frontend |
| Desc | User is able to see their usernames on top of the page |
| Status | Completed, August 4, 2019 |

**#0040 =====**

|  |  |
| --- | --- |
| Title | Dominion handle empty pile |
| Type | Function - Frontend -Backend - Database |
| Desc | No strange thing would happen if a pile is empty |
| Status | Completed, July 31, 2019 |

**#0041 =====**

|  |  |
| --- | --- |
| Title | Dominion some easy action cards |
| Type | Function - Backend - Frontend |
| Desc | User is able to play some easy action cards that do not need to choose anything Namely:  Merchant, Council Room |
| Status | Completed, August 9, 2019 |

**#0042 =====**

|  |  |
| --- | --- |
| Title | Dominion ask options |
| Type | Function - Backend - Frontend |
| Desc | Ask is handled for some that require only options, namely:  Moneylender, Vassal |
| Status | Completed, August 5, 2019 |

**#0043 =====**

|  |  |
| --- | --- |
| Title | Dominion ask hand chooser |
| Type | Function - Backend - Frontend |
| Desc | Ask is handled for some that require to choose one or more cards, namely:  Cellar, Chapel, Poacher, Throne Room |
| Status | Completed, August 8, 2019 |

**#0044 =====**

|  |  |
| --- | --- |
| Title | Dominion ask gainer |
| Type | Function - Backend - Frontend |
| Desc | Ask is handled for some that require gaining cards, namely:  Workshop, Artisan, Remodel, Mine |
| Status | Completed, August 8, 2019 |

**#0045 =====**

|  |  |
| --- | --- |
| Title | Dominion ask viewer |
| Type | Function - Backend - Frontend |
| Desc | Ask is handled for some that require viewing and choosing cards, namely:  Library, Sentry, Harbinger |
| Status | Completed, August 11, 2019 |

**#0046 =====**

|  |  |
| --- | --- |
| Title | Dominion ask attacker |
| Type | Function - Backend - Frontend |
| Desc | Ask is handled for some that attacks or interact with attack cards, namely:  Bandit(Dropped), Militia, Witch, Bureaucrat, Moat |
| Status | Completed, August 12, 2019 |

**#0047 =====**

|  |  |
| --- | --- |
| Title | Dominion Ajax getting board |
| Type | Function - Backend - Frontend |
| Desc | Board is updated through Ajax requests |
| Status | Completed, September 5, 2019 |

**#0048 =====**

|  |  |
| --- | --- |
| Title | Dominion show logs |
| Type | Function - Frontend |
| Desc | User is able to see their logs on the right side of game mode page |
| Status | Completed, August 23, 2019 |

**#0049 =====**

|  |  |
| --- | --- |
| Title | Dominion show discard |
| Type | Function - Frontend |
| Desc | User is able to see the first card of their discard pile |
| Status | Completed, August 15, 2019 |

**#0050 =====**

|  |  |
| --- | --- |
| Title | Dominion ask restrictions |
| Type | Function - Frontend |
| Desc | User is not able to choose certain cards if specified |
| Status | Completed, August 8, 2019 |

**#0051 Dominion Ask reaction card**

|  |  |
| --- | --- |
| Title | Dominion ask reaction card |
| Type | Function - Frontend |
| Desc | User is asked when reaction is triggered |
| Status | Pending |

**#0052 Dominion sound effect**

|  |  |
| --- | --- |
| Title | Dominion sound effect |
| Type | Function - Frontend |
| Desc | Sound effects are played when playing certain cards |
| Status | Pending |

**#0053 =====**

|  |  |
| --- | --- |
| Title | Dominion BGM Demo |
| Type | Function - Frontend |
| Desc | BGM is played during the game |
| Status | Pending |

**#0054 =====**

|  |  |
| --- | --- |
| Title | Dominion easy Intrigue cards |
| Type | Function - Backend - Frontend |
| Desc | Some “easy” cards in Intrigue is added  Finished:  Shanty Town, Duke, Harem, Steward, Nobles, Pawn, Trading Post, Upgrade, Baron, Ironworks, Courtyard, Patrol, Conspirator, Lurker, Courtier |
| Status | Completed, August 25, 2019 |

**#0055 =====**

|  |  |
| --- | --- |
| Title | Dominion price reducer |
| Type | Function - Backend - Frontend |
| Desc | Price is reduced when playing price reducer  Add Bridge |
| Status | Completed, September 1, 2019 |

**#0056 =====**

|  |  |
| --- | --- |
| Title | Dominion update Base card image |
| Type | Function - Frontend |
| Desc | Base card images are updated |
| Status | Completed, August 13, 2019 |

**#0057 =====**

|  |  |
| --- | --- |
| Title | Dominion auto next-phase |
| Type | Function - Backend - Frontend |
| Desc | Player is transfered to next phase automatically when needed, namely:  Goes to treasure phase when no action available/no action cards  Goes to buy phase when no treasure in hand  End turn when no buy available |
| Status | Completed, August 19, 2019 |

**#0058 =====**

|  |  |
| --- | --- |
| Title | Dominion show supply available |
| Type | Function - Frontend |
| Desc | Show cards in supply available to choose when buy/gain/choose cards |
| Status | Completed, August 24, 2019 |

**#0059 =====**

|  |  |
| --- | --- |
| Title | Dominon fix ThroneRoom-Attack bug |
| Type | Function - Backend - Frontend - Bugfix |
| Desc | FIx the bug when an attack is throned  Other players are not suffered by the attack |
| Status | Completed, August 19, 2019 |

**#0060 =====**

|  |  |
| --- | --- |
| Title | Dominon show num of cards in deck |
| Type | Function - Backend - Frontend |
| Desc | The number of cards left on deck is shown |
| Status | Completed, August 15, 2019 |

**#0061 =====**

|  |  |
| --- | --- |
| Title | Dominon Duration cards |
| Type | Function - Backend - Frontend |
| Desc | Add Duration cards handle, add “easy” Duration cards, namely:  Fishing Village, Caravan, Merchant Ship, Tactician, Wharf |
| Status | Completed, August 24, 2019 |

**#0062 =====**

|  |  |
| --- | --- |
| Title | Dominon refactor logs |
| Type | Function - Backend |
| Desc | Add specific logs for existed cards |
| Status | Completed, August 20, 2019 |

**#0063 =====**

|  |  |
| --- | --- |
| Title | Dominon show trash |
| Type | Function - Frontend |
| Desc | Trash piles can be shown |
| Status | Completed, August 24, 2019 |

**#0064 Dominion multiplayer demo**

|  |  |
| --- | --- |
| Title | Dominon multiplayer demo |
| Type | Function - Frontend - Backend |
| Desc | Try multiplayer games |
| Status | Pending |

**#0065 =====**

|  |  |
| --- | --- |
| Title | Dominon choose cards for game |
| Type | Function - Frontend - Backend |
| Desc | User can specify cards included in a game  User can specify which expansion is included for randomize in a game |
| Status | Completed, August 25, 2019 |

**#0066 =====**

|  |  |
| --- | --- |
| Title | Dominon add Seclusion Mat |
| Type | Function - Frontend - Backend |
| Desc | Seclusion Mat is included in game  Add cards include:  Exile, Temple Fair, Lantern Exhibition |
| Status | Completed, August 22, 2019 |

**#0067 Dominion easy Oriental cards**

|  |  |
| --- | --- |
| Title | Dominon easy Oriental Cards |
| Type | Function - Frontend - Backend |
| Desc | Some “easy” cards in Oriental is added  Todo:  Year Monster, Think Tank  Completed:  Corrupted Official, Dragon Boat, Tomb Sweeping, Field Reaper, Firework Show, Imperial Exam |
| Status | Working |

**#0068 =====**

|  |  |
| --- | --- |
| Title | Dominon game end bugs fix |
| Type | Function - Frontend - Backend |
| Desc | Fix some bugs for game end, namely:  End the game when user buys the last card for game end.  Clean trash & logs  Reset kindom cards |
| Status | Completed, August 31, 2019 |

**#0069 =====**

|  |  |
| --- | --- |
| Title | Dominon player mat display |
| Type | Function - Frontend - Backend |
| Desc | Players can see their mats and cards on mats |
| Status | Completed, August 28, 2019 |

**#0070 =====**

|  |  |
| --- | --- |
| Title | Dominon Memorial token |
| Type | Function - Frontend - Backend |
| Desc | Player can see Memorial tokens they have & use Memorial tokens  Add cards that uses Memorial token, namely:  Completed:  Executioner, Quadrangle, Paper Maker |
| Status | Completed, August 26, 2019 |

**#0071 =====**

|  |  |
| --- | --- |
| Title | Dominon LAN trial |
| Type | Function - Frontend - Backend |
| Desc | Computer in the same LAN can visit the site  Update goto functions in js file. |
| Status | Completed, August 23, 2019 |

**#0072 =====**

|  |  |
| --- | --- |
| Title | Dominon LAN join table |
| Type | Function - Frontend - Backend |
| Desc | User is able to join table  Ajax should be used to get users in dominion board page |
| Status | Pending |

**#0073 Dominion login redirect**

|  |  |
| --- | --- |
| Title | Dominon login redirect |
| Type | Function - Frontend - Backend |
| Desc | User is redirect to table/game when they are in table/game |
| Status | Pending |

**#0074 =====**

|  |  |
| --- | --- |
| Title | Dominon LAN ready button |
| Type | Function - Frontend - Backend |
| Desc | Ready button is handled for multi-players  The status of a user is ready or not should be shown on board |
| Status | Completed, September 5, 2019 |

**#0075 =====**

|  |  |
| --- | --- |
| Title | Dominon separate phase button |
| Type | Function - Frontend - Backend |
| Desc | Phase button is separated from other buttons |
| Status | Completed, August 29, 2019 |

**#0076 Dominion fix No buffer space available**

|  |  |
| --- | --- |
| Title | Dominon fix No buffer space available |
| Type | Function - Frontend - Backend |
| Desc | java.net.SocketException: No buffer space available (maximum connections reached?): connect |
| Status | Pending |

**#0077 =====**

|  |  |
| --- | --- |
| Title | Dominon Ask single option |
| Type | Function - Frontend - Backend |
| Desc | Some cards have single option, namely:  Mining Village, Mills |
| Status | Completed, August 26, 2019 |

**#0078 Dominion easy Seaside cards**

|  |  |
| --- | --- |
| Title | Dominon easy Oriental Cards |
| Type | Function - Frontend - Backend |
| Desc | Some “easy” cards in Seaside is added  Todo:  Lookout, Navigator, Treasury  Completed:  Warehouse, Island, Treasure Map, Explorer, Native Village, Pearl Diver, Bazaar, Lighthouse, Haven, Smugglers, Salvager |
| Status | Pending |

**#0079 Dominion easy Prosperity cards**

|  |  |
| --- | --- |
| Title | Dominon easy Oriental Cards |
| Type | Function - Frontend - Backend |
| Desc | Some “easy” cards in Prosperity is added  Todo:  Trade Route, Goons, King’s Court, Loan, Quarry, Talisman, Royal Seal, Venture, Hoard  Completed:  Monument, Forge, Worker’s Village, City, Expand, Bank |
| Status | Pending |

**#0080 =====**

|  |  |
| --- | --- |
| Title | Dominon Ask guess |
| Type | Function - Frontend - Backend |
| Desc | Some cards asks to guess cards, namely:  Wishing well |
| Status | Completed, August 27, 2019 |

**#0081 =====**

|  |  |
| --- | --- |
| Title | Dominon vanilla log |
| Type | Function - Frontend - Backend |
| Desc | Add logs for vanilla bonuses |
| Status | Completed, August 24, 2019 |

**#0082 Dominion Throne Room fix**

|  |  |
| --- | --- |
| Title | Dominon Throne Room fix |
| Type | Function - Frontend - Backend |
| Desc | Refactor ways to throne cards, especially for Duration cards |
| Status | Pending |

**#0083 Dominion Ask view piles**

|  |  |
| --- | --- |
| Title | Dominon Ask guess |
| Type | Function - Frontend - Backend |
| Desc | Viewing piles are allowed. The following cards should be refactored:  Harbinger, Lurker, Tomb Sweeping |
| Status | Pending |

**#0084 =====**

|  |  |
| --- | --- |
| Title | Dominon refactor CardFactory |
| Type | Function - Frontend - Backend |
| Desc | CardFactory is refactored |
| Status | Dropped |

**#0085 =====**

|  |  |
| --- | --- |
| Title | Dominon Oriental cards fixture |
| Type | Function - Frontend - Backend |
| Desc | Fix some Oriental cards, namely:  Executioner, Army Drummer, Pendant for Wine, Lantern Exhibition |
| Status | Completed, August 31, 2019 |

**#0086 JQuery Demo**

|  |  |
| --- | --- |
| Title | JQuery Demo |
| Type | Function - Frontend - Backend |
| Desc | Try JQuery on some random page |
| Status | Pending |

**#0087 =====**

|  |  |
| --- | --- |
| Title | Dominon Buff |
| Type | Function - Frontend - Backend |
| Desc | Add Buff for players to deal with in play  Add FieldReaper, SwallowFleet  Completed:  FieldReaper |
| Status | Completed, September 6, 2019 |

**#0088 =====**

|  |  |
| --- | --- |
| Title | Dominon getplayer POST |
| Type | Function - Frontend - Backend |
| Desc | Return the player info when calling getplayer  A class called PlayerEntity is implemented  Refactor DominionGameController.js code |
| Status | Completed, August 29, 2019 |

**#0089 =====**

|  |  |
| --- | --- |
| Title | Dominon getboard POST |
| Type | Function - Frontend - Backend |
| Desc | Return the player info when calling getboard  A class called BoardEntity is implemented  Refactor DominionGameController.js code |
| Status | Completed, August 29, 2019 |

**#0090 =====**

|  |  |
| --- | --- |
| Title | Dominon Card List Add expansion |
| Type | Function - Frontend - Backend |
| Desc | User is able to add a card from an expansion |
| Status | Completed, September 5, 2019 |

**#0091 =====**

|  |  |
| --- | --- |
| Title | Dominon Game end page more info |
| Type | Function - Frontend - Backend |
| Desc | Show the scores of each player in game end page  Show the final cards of the player |
| Status | Completed, August 30, 2019 |

**#0092 =====**

|  |  |
| --- | --- |
| Title | Dominon beautify list page |
| Type | Function - Frontend |
| Desc | Show lord & num players  Apply bootstrap |
| Status | Completed, September 26, 2019 |

**#0093 =====**

|  |  |
| --- | --- |
| Title | Bootstrap Demo |
| Type | Function - Frontend |
| Desc | Download Bootstrap  Use Bootstrap on Game end page |
| Status | Completed, August 30, 2019 |

**#0094 =====**

|  |  |
| --- | --- |
| Title | Dominon Beautify board page |
| Type | Function - Frontend |
| Desc | Apply bootstrap on board page |
| Status | Completed, August 30, 2019 |

**#0095 =====**

|  |  |
| --- | --- |
| Title | Dominon index page |
| Type | Function - Frontend |
| Desc | Apply bootstrap on index page |
| Status | Completed, August 31, 2019 |

**#0096 =====**

|  |  |
| --- | --- |
| Title | Dominon turn off bgm |
| Type | Function - Frontend - Backend |
| Desc | Add button to turn off bgm/sound effect on game page |
| Status | Completed |

**#0097 =====**

|  |  |
| --- | --- |
| Title | Dominon smaller card image |
| Type | Function - Frontend |
| Desc | Smaller card image  Price on bottom |
| Status | Completed, September 1, 2019 |

**#0098 =====**

|  |  |
| --- | --- |
| Title | Dominon dice |
| Type | Function - Frontend - Backend |
| Desc | Add dice implementation; Add Catan Island |
| Status | Completed, September 1, 2019 |

**#0099 Dominion easy C & G cards**

|  |  |
| --- | --- |
| Title | Dominon easy C & G cards |
| Type | Function - Frontend - Backend |
| Desc | Some “easy” cards in Cornucopia & Guilds is added  Todo:  Hamlet, Menagerie, Farming Village, Remake, Harvest, Horn of Plenty, Hunting Party, Fairgrounds, Candlestick Maker, Plaza, Baker, Butcher, Journey Man, Merchant Guild  Completed: |
| Status | Pending |

**#0100 Dominion coffer**

|  |  |
| --- | --- |
| Title | Dominon coffer |
| Type | Function - Frontend - Backend |
| Desc | User is able to use coffer in Treasure phase. |
| Status | Pending |

**#0101 Dominion refactor entities**

|  |  |
| --- | --- |
| Title | Dominon refactor entities |
| Type | Function - Frontend - Backend |
| Desc | Prices are updated in entities instead of angular (including viewed) |
| Status | Pending |

**#0102 =====**

|  |  |
| --- | --- |
| Title | Dominon oversized hands/play |
| Type | Function - Frontend - Backend |
| Desc | Puts cards together if hands/play goes beyond certain # of cards  Play: 8 |
| Status | Completed, September 26, 2019 |

**#0103 Logo & Title**

|  |  |
| --- | --- |
| Title | Logo & Title |
| Type | Function - Frontend |
| Desc | Set the logo & title of the pages |
| Status | Working |

**#0104 =====**

|  |  |
| --- | --- |
| Title | Dominion Treasure with Ask |
| Type | Function - Frontend - Backend |
| Desc | User is able to play Treasure with asks, add Compass & Pisces Jade |
| Status | Completed, September 27, 2019 |

**#0105 =====**

|  |  |
| --- | --- |
| Title | Dominon Ajax game page |
| Type | Function - Frontend - Backend |
| Desc | Game page is refreshed by using Ajax |
| Status | Completed, January 14, 2020 |

**#0106 =====**

|  |  |
| --- | --- |
| Title | Dominion Ast put anywhere |
| Type | Function - Frontend - Backend |
| Desc | Finish put anywhere in deck Ask.  Add Secret Passage |
| Status | Completed, September 8, 2019 |

**#0107 Dominion Attack cards**

|  |  |
| --- | --- |
| Title | Dominon Attack cards |
| Type | Function - Frontend - Backend |
| Desc | Try attack cards on multiplayer games  Add attack cards, namely:  Swindler, Minion, Replace, Torturer, Ambassador, Cutpurse, Pirate Ship, Salvager, Sea Hag, Ghost Ship |
| Status | Pending |

**#0108 =====**

|  |  |
| --- | --- |
| Title | Dominon Embargo Token |
| Type | Function - Frontend - Backend |
| Desc | User is able to add Embargo Token onto supply piles;  Curse is distributed when buying a card from embargoed piles. |
| Status | Completed, September 27, 2019 |

**#0109 Dominion Ask Would Gain**

|  |  |
| --- | --- |
| Title | Dominon Ast Would Gain |
| Type | Function - Frontend - Backend |
| Desc | Handle Would Gain Ask  Add Trader |
| Status | Pending |

**#0110 Dominion Easy Hinterlands Cards**

|  |  |
| --- | --- |
| Title | Dominon Easy Hinterlands Cards |
| Type | Function - Frontend - Backend |
| Desc | Some “easy” cards in Hinterlands is added  Todo:  Crossroads, Develop, Oasis, Jack of all Trades, Nomad Camp, Silk Road, Spice Merchant, Cache, Catographer, Embassy, Haggler, Highway, Ill-Gotten-Gains, Inn, Mandarin, Stables, Border Village, Farmland  Completed: |
| Status | Pending |

**#0111 =====**

|  |  |
| --- | --- |
| Title | Dominon Memorial Fixes |
| Type | Function - Frontend - Backend |
| Desc | In action phase, when user has memorial, user can still play action cards even if no action is available.  User is not able to use memorial when singleoption is presented.  Fix them |
| Status | Completed, September 6, 2019 |

**#0112 =====**

|  |  |
| --- | --- |
| Title | Dominon Split card names |
| Type | Function - Frontend - Backend |
| Desc | Card names should be splited |
| Status | Completed, September 28, 2019 |

**#0113 Dominion Refactor ask js code**

|  |  |
| --- | --- |
| Title | Dominon refactor ask js code |
| Type | Function - Frontend |
| Desc | Asks are handled separately from phase in js |
| Status | Pending |

**#0114 =====**

|  |  |
| --- | --- |
| Title | Dominon show score when play |
| Type | Function - Frontend |
| Desc | Players’ scores are shown during gameplay  Players’ vp tokens are displayed |
| Status | Completed, September 25, 2019 |

**#0115 Dominion multiplayer first cards**

|  |  |
| --- | --- |
| Title | Dominon multiplayer first cards |
| Type | Function - Frontend |
| Desc | Player is asked to wait for starting games after confirming first cards |
| Status | Working |

**#0116 Dominion beautify view**

|  |  |
| --- | --- |
| Title | Dominion beautify view |
| Type | Function - Frontend |
| Desc | Beautify view cards instance |
| Status | Pending |

**#0117 Login Security**

|  |  |
| --- | --- |
| Title | Login Security |
| Type | Function - Backend |
| Desc | Add password encryption & decryption |
| Status | Pending |

**#0118 =====**

|  |  |
| --- | --- |
| Title | Dominion Alt Treasure image fixtures |
| Type | Function - Backend |
| Desc | Fix image of alt treasure cards, including:  Harem, Compass, Pisces Jade |
| Status | Completed, September 30, 2019 |

**#0119 =====**

|  |  |
| --- | --- |
| Title | Dominion Oriental Cards fixtures |
| Type | Function - Backend |
| Desc | Fix effects of broken oriental cards, namely:  Corrupted Official, Imperial Exam, Field Reaper |
| Status | Completed, September 30, 2019 |

**#0120 Dominion Add Colony & Platinum**

|  |  |
| --- | --- |
| Title | Dominion Add Colony & Platinum |
| Type | Function - Backend |
| Desc | Add Colony & Platinum to the game  Add randomization of the existances |
| Status | Pending |

**#0121 =====**

|  |  |
| --- | --- |
| Title | ReactJS Demo |
| Type | Function - Frontend |
| Desc | Try ReactJS on some random page |
| Status | Completed, October 17, 2019 |

**#0122 =====**

|  |  |
| --- | --- |
| Title | Minigames page |
| Type | Function - Frontend - Backend |
| Desc | Add a page for minigames |
| Status | Completed, October 13, 2019 |

**#0123 =====**

|  |  |
| --- | --- |
| Title | XuTangBo page |
| Type | Function - Frontend - Backend |
| Desc | Add a page for XuTangBo |
| Status | Completed, October 19, 2019 |

**#0124 =====**

|  |  |
| --- | --- |
| Title | XuTangBo classes |
| Type | Function - Frontend - Backend |
| Desc | Add corresponding classes |
| Status | Completed, October 15, 2019 |

**#0125 =====**

|  |  |
| --- | --- |
| Title | XuTangBo game page |
| Type | Function - Frontend - Backend |
| Desc | Add a game page for XuTangBo |
| Status | Merged to #0123 |

**#0126 =====**

|  |  |
| --- | --- |
| Title | XuTangBo database |
| Type | Function - Frontend - Backend |
| Desc | Add XuTangBo MongoDB Storages |
| Status | Completed, October 18, 2019 |

**#0127 =====**

|  |  |
| --- | --- |
| Title | XuTangBo game start |
| Type | Function - Frontend - Backend |
| Desc | User(lord) is able to start game  User(lord) is able to add bot |
| Status | Completed, October 20, 2019 |

**#0128 =====**

|  |  |
| --- | --- |
| Title | XuTangBo use moves |
| Type | Function - Frontend - Backend |
| Desc | User is able to use moves during game |
| Status | Completed, October 21, 2019 |

**#0129 =====**

|  |  |
| --- | --- |
| Title | XuTangBo game end |
| Type | Function - Frontend - Backend |
| Desc | Game ends when requirement meets |
| Status | Pending |

**#0130 XuTangBo beautify page**

|  |  |
| --- | --- |
| Title | XuTangBo beautify page |
| Type | Function - Frontend |
| Desc | The page is beautified by using Bootstrap |
| Status | Pending |

**#0131 =====**

|  |  |
| --- | --- |
| Title | XuTangBo game layout |
| Type | Function - Frontend |
| Desc | Add layout of the game |
| Status | Completed, October 20, 2019 |

**#0132 =====**

|  |  |
| --- | --- |
| Title | XuTangBo AJAX refresh page |
| Type | Function - Frontend |
| Desc | Refresh the page (say) every second |
| Status | Completed, October 27, 2019 |

**#0133 XuTangBo easy generals**

|  |  |
| --- | --- |
| Title | XuTangBo easy generals |
| Type | Function - Frontend |
| Desc | User is able to select generals |
| Status | Pending |

**#0134 =====**

|  |  |
| --- | --- |
| Title | XuTangBo logs |
| Type | Function - Frontend |
| Desc | Logs are displayed |
| Status | Completed, October 22, 2019 |

**#0135 =====**

|  |  |
| --- | --- |
| Title | XuTangBo naive AI |
| Type | Function - Frontend |
| Desc | Simple AI is added for XuTangBo |
| Status | Completed, October 21, 2019 |

**#0136 =====**

|  |  |
| --- | --- |
| Title | XuTangBo game continues with AI |
| Type | Function - Frontend |
| Desc | When all player faints, the game continues |
| Status | Completed, October 24, 2019 |

**#0137 SmashRPS page**

|  |  |
| --- | --- |
| Title | SmashRPS page |
| Type | Function - Frontend |
| Desc | Add a page for Smash RPS |
| Status | Pending |

**#0138 =====**

|  |  |
| --- | --- |
| Title | Coslash page |
| Type | Function - Frontend |
| Desc | Add a page for Coslash |
| Status | Completed, October 31, 2019 |

**#0139 =====**

|  |  |
| --- | --- |
| Title | Coslash classes |
| Type | Function - Backend |
| Desc | Add classes for Coslash |
| Status | Completed, January 5, 2020 |

**#0140 =====**

|  |  |
| --- | --- |
| Title | Coslash DB |
| Type | Function - Backend - Database |
| Desc | Store/load Coslash games from DB |
| Status | Pending |

**#0141 XuTangBo multiplayer handle**

|  |  |
| --- | --- |
| Title | Xutangbo multiplayer handle |
| Type | Function - Backend - Database |
| Desc | Handle 2 player games for XuTangBo |
| Status | Pending |

**#0142 XuTangBo join table**

|  |  |
| --- | --- |
| Title | Xutangbo join table |
| Type | Function - Backend - Database |
| Desc | User is able to join a XuTangBo table |
| Status | Pending |

**#0143 XuTangBo autoset**

|  |  |
| --- | --- |
| Title | Xutangbo autoset |
| Type | Function - Backend - Database |
| Desc | The table is setup when user is in the table |
| Status | Pending |

**#0144 =====**

|  |  |
| --- | --- |
| Title | Dominion Frontier State & Quadrangle |
| Type | Function - Backend - Database |
| Desc | Fix & add the image & functionality of Frontier State & Quadrangle |
| Status | Completed, January 4, 2020 |

**#0145 =====**

|  |  |
| --- | --- |
| Title | Dominion prices fix |
| Type | Function - Backend - Database |
| Desc | Fix the price for field reaper and exile |
| Status | Completed, January 18, 2020 |

**#0146 Coslash create game**

|  |  |
| --- | --- |
| Title | Coslash create game |
| Type | Function - Backend - Database |
| Desc | Player is able to create a Coslash table |
| Status | Pending |

**#0147 Coslash game start**

|  |  |
| --- | --- |
| Title | Coslash game start |
| Type | Function - Backend - Database |
| Desc | Player is able to start a Coslash game |
| Status | Pending |

**#0148 Coslash naive game**

|  |  |
| --- | --- |
| Title | Coslash naive game |
| Type | Function - Backend - Database |
| Desc | Only Slash, Dodge, Grass is used in the game |
| Status | Pending |

**#0149 Coslash card images**

|  |  |
| --- | --- |
| Title | Coslash card images |
| Type | Image |
| Desc | Create templates for card images |
| Status | Pending |

**#0150 Dominion fix choose card in turns**

|  |  |
| --- | --- |
| Title | Dominion fix choose card in turns |
| Type | Function - Backend - Database |
| Desc | Fix the problem of not able to choose cards |
| Status | Pending |

**#0151 =====**

|  |  |
| --- | --- |
| Title | Citadels Cards & Player classes |
| Type | Function - Backend - Database |
| Desc | Basic Citadels classes |
| Status | Completed, August 2, 2020 |

**#0152 =====**

|  |  |
| --- | --- |
| Title | Citadels role class |
| Type | Function - Backend - Database |
| Desc | Basic Citadels classes |
| Status | Completed, August 5, 2020 |

**#0153 =====**

|  |  |
| --- | --- |
| Title | Citadels DB connection |
| Type | Function - Backend - Database |
| Desc | Store the game to db |
| Status | Completed, August 5, 2020 |

**#0154 =====**

|  |  |
| --- | --- |
| Title | Citadels Images |
| Type | Resources |
| Desc | Images for Citadels |
| Status | Completed |

**#0155 =====**

|  |  |
| --- | --- |
| Title | Citadels easy special card class |
| Type | Function - Backend - Database |
| Desc | Add easy special cards for citadels.  Todo:  Completed:  SE Center, Dinosaur Park, Planning Hall, Former Residence, Library |
| Status | Completed, September 1, 2020 |

**#0156 =====**

|  |  |
| --- | --- |
| Title | Citadels page |
| Type | Function - Frontend - Backend |
| Desc | A Citadels page |
| Status | Completed, August 2, 2020 |

**#0157 =====**

|  |  |
| --- | --- |
| Title | Citadels Start game |
| Type | Function - Frontend - Backend |
| Desc | A new game is started, with some setup |
| Status | Completed, August 3, 2020 |

**#0158 =====**

|  |  |
| --- | --- |
| Title | Citadels Board Entity |
| Type | Function - Frontend - Backend |
| Desc | Board Entity is created |
| Status | Completed, August 4, 2020 |

**#0159 =====**

|  |  |
| --- | --- |
| Title | Citadels Take Action |
| Type | Function - Frontend - Backend |
| Desc | User is able to take an action |
| Status | Completed, August 8, 2020 |

**#0160 =====**

|  |  |
| --- | --- |
| Title | Citadels Build District |
| Type | Function - Frontend - Backend |
| Desc | User is able to build a district |
| Status | Completed, August 6, 2020 |

**#0161 =====**

|  |  |
| --- | --- |
| Title | Citadels Ask |
| Type | Function - Frontend - Backend |
| Desc | The ask class for roles & special districts |
| Status | Completed, August 26, 2020 |

**#0162 =====**

|  |  |
| --- | --- |
| Title | Citadels All Res |
| Type | Function - Frontend - Backend |
| Desc | A class contains all resources & (maybe) rules |
| Status | Completed, August 8, 2020 |

**#0163 =====**

|  |  |
| --- | --- |
| Title | Citadels Role No.1 & No.2 |
| Type | Function - Frontend - Backend |
| Desc | Create classes for Assassin & Thief |
| Status | Completed, August 27, 2020 |

**#0164 =====**

|  |  |
| --- | --- |
| Title | Citadels Get user info |
| Type | Function - Frontend - Backend |
| Desc | The game page has the user information displayed |
| Status | Completed, August 6, 2020 |

**#0165 =====**

|  |  |
| --- | --- |
| Title | Citadels Role No.3 & No.4 |
| Type | Function - Frontend - Backend |
| Desc | Create classes for Magician & King |
| Status | Completed, August 29, 2020 |

**#0166 =====**

|  |  |
| --- | --- |
| Title | Citadels Get all boards |
| Type | Function - Frontend - Backend |
| Desc | All boards are displayed in citadels page. User can enter a board. |
| Status | Completed, August 6, 2020 |

**#0167 =====**

|  |  |
| --- | --- |
| Title | Citadels Role No.5 & No.6 |
| Type | Function - Frontend - Backend |
| Desc | Create classes for Bishop & Merchant |
| Status | Completed, August 27, 2020 |

**#0168 =====**

|  |  |
| --- | --- |
| Title | Citadels Spectator |
| Type | Function - Frontend - Backend |
| Desc | Spectator is detected when entering a table |
| Status | Pending |

**#0169 =====**

|  |  |
| --- | --- |
| Title | Citadels Role No.7 & No.8 |
| Type | Function - Frontend - Backend |
| Desc | Create classes for Architect & Warlord |
| Status | Completed, August 28, 2020 |

**#0170 =====**

|  |  |
| --- | --- |
| Title | Citadels Lord & player adding |
| Type | Function - Frontend - Backend |
| Desc | Lord is created for each room |
| Status | Pending |

**#0171 =====**

|  |  |
| --- | --- |
| Title | Citadels Enter board |
| Type | Function - Frontend - Backend |
| Desc | User is able to enter a given board |
| Status | Completed, August 9, 2020 |

**#0172 =====**

|  |  |
| --- | --- |
| Title | Citadels Define Phases |
| Type | Function - Frontend - Backend |
| Desc | Phases are recorded for current player |
| Status | Pending |

**#0173 =====**

|  |  |
| --- | --- |
| Title | Citadels Define Rounds |
| Type | Function - Frontend - Backend |
| Desc | Rounds and current player are recorded. |
| Status | Completed, August 23, 2020 |

**#0174 =====**

|  |  |
| --- | --- |
| Title | Citadels Build Limits |
| Type | Function - Frontend - Backend |
| Desc | Limit the number of districts builds & same name |
| Status | Pending |

**#0175 =====**

|  |  |
| --- | --- |
| Title | Citadels End Game |
| Type | Function - Frontend - Backend |
| Desc | Have the end game check & end game page |
| Status | Completed, August 23, 2020 |

**#0176 =====**

|  |  |
| --- | --- |
| Title | Citadels Offturn handles |
| Type | Function - Frontend - Backend |
| Desc | Handle page refresh during endturns |
| Status | Completed, August 29, 2020 |

**#0177 =====**

|  |  |
| --- | --- |
| Title | Citadels Choose Role |
| Type | Function - Frontend - Backend |
| Desc | Role can be selected for each turn |
| Status | Completed, August 17, 2020 |

**#0178 =====**

|  |  |
| --- | --- |
| Title | Citadels New Game Config |
| Type | Function - Frontend - Backend |
| Desc | Set configurations for a new game, namely: crown, random crown, end condition |
| Status | Pending |

**#0179 =====**

|  |  |
| --- | --- |
| Title | Citadels Multiplayer Debug Controller |
| Type | Function - Frontend - Backend |
| Desc | Add controllers for different players |
| Status | Completed |

**#0180 =====**

|  |  |
| --- | --- |
| Title | Citadels Crown Setup |
| Type | Function - Frontend - Backend |
| Desc | Lord can set where the crown is. |
| Status | Completed, August 16, 2020 |

**#0181 =====**

|  |  |
| --- | --- |
| Title | Citadels Join table |
| Type | Function - Frontend - Backend |
| Desc | Other users can join the table. |
| Status | Pending |

**#0182 =====**

|  |  |
| --- | --- |
| Title | Citadels lord priorities |
| Type | Function - Frontend - Backend |
| Desc | Define some stuff only lord can do: kick, dismiss. |
| Status | Pending |

**#0183 =====**

|  |  |
| --- | --- |
| Title | Citadels hide info |
| Type | Function - Frontend - Backend |
| Desc | Hide certain info for offturn players when performing get |
| Status | Pending |

**#0184 =====**

|  |  |
| --- | --- |
| Title | Citadels after select role handle |
| Type | Function - Frontend - Backend |
| Desc | After the last player select the role, change to take turns mode |
| Status | Completed, August 22, 2020 |

**#0185 =====**

|  |  |
| --- | --- |
| Title | Citadels bot turns debug |
| Type | Function - Frontend - Backend |
| Desc | Some handles for bot |
| Status | Completed, August 23, 2020 |

**#0186 =====**

|  |  |
| --- | --- |
| Title | Citadels 7 players choose role handle |
| Type | Function - Frontend - Backend |
| Desc | Special handles when 7 players choose role |
| Status | Completed, September 6, 2020 |

**#0187 =====**

|  |  |
| --- | --- |
| Title | Citadels Logging |
| Type | Function - Frontend - Backend |
| Desc | Log each step |
| Status | Pending |

**#0188 =====**

|  |  |
| --- | --- |
| Title | Citadels display scores |
| Type | Function - Frontend - Backend |
| Desc | Display scores for each player |
| Status | Completed, August 29, 2020 |

**#0189 =====**

|  |  |
| --- | --- |
| Title | Citadels reorganize UI |
| Type | Function - Frontend - Backend |
| Desc | A “better” UI |
| Status | Completed, August 25, 2020 |

**#0190 Citadels finalize UI**

|  |  |
| --- | --- |
| Title | Citadels finalize UI |
| Type | Function - Frontend - Backend |
| Desc | Finish up the UI for citadels |
| Status | Pending |

**#0191 =====**

|  |  |
| --- | --- |
| Title | Citadels localization |
| Type | Function - Frontend - Backend |
| Desc | Translate all info into Chinese |
| Status | Completed, August 29, 2020 |

**#0192 =====**

|  |  |
| --- | --- |
| Title | Citadels end turn warning msg |
| Type | Function - Frontend - Backend |
| Desc | If user has unused skill, display warning msg |
| Status | Completed, August 30, 2020 |

**#0193 =====**

|  |  |
| --- | --- |
| Title | Citadels Cancel skill |
| Type | Function - Frontend - Backend |
| Desc | Add cancel button when using skill |
| Status | Completed, September 6, 2020 |

**#0194 =====**

|  |  |
| --- | --- |
| Title | Citadels Back to game |
| Type | Function - Frontend - Backend |
| Desc | User can go back to a game after exit |
| Status | Completed, September 1, 2020 |

**#0195 Citadels Expansion**

|  |  |
| --- | --- |
| Title | Citadels Expansion |
| Type | Function - Frontend - Backend |
| Desc | Notions of expansion |
| Status | Pending |

**#0196 =====**

|  |  |
| --- | --- |
| Title | Citadels Detailed Score |
| Type | Function - Frontend - Backend |
| Desc | Include first finished & number of colors in game end page |
| Status | Pending |

**#0197 =====**

|  |  |
| --- | --- |
| Title | Citadels easy special card class |
| Type | Function - Backend - Database |
| Desc | Add more easy special cards for citadels.  Todo:  South Street  Completed:  Global Harbor, Inn, Great Wall, Subway |
| Status | Completed, September 1, 2020 |

**#0198 =====**

|  |  |
| --- | --- |
| Title | Citadels easy dark city card class |
| Type | Function - Backend - Database |
| Desc | Add easy dark city special cards for citadels.  Todo:  Completed:  Baolin Temple, CRH Station, Drowned City, Hongmei Park, Qingguo Lane, Canal, DevZone |
| Status | Completed, September 2, 2020 |

**#0199 =====**

|  |  |
| --- | --- |
| Title | Citadels easy 2016 card class |
| Type | Function - Backend - Database |
| Desc | Add easy 2016 special cards for citadels.  Todo:  Completed:  Statue, Condo, MtMao, Tianning Temple, People’s Park, Bank, Comb |
| Status | Completed, September 2, 2020 |

**#0200 =====**

|  |  |
| --- | --- |
| Title | Citadels easy kx card class |
| Type | Function - Backend - Database |
| Desc | Add easy kx special cards for citadels.  Todo:  Banshan Books,  Completed:  CultPalace, Commodity Market, GreatA3Factory, Tianmu Lake, Macaw Town, Dragon9Hill, Gold Store, Qingfeng Park |
| Status | Working |

**#0201 =====**

|  |  |
| --- | --- |
| Title | Citadels take care of crown movement |
| Type | Function - Backend - Database |
| Desc | Take care of crown movement, namely:  Add special care for crown movement  Cannot discard No.4  If No.4 is killed, (no.1 or no.4) get the crown  Add Hotel & Zijing Park |
| Status | Completed, September 5, 2020 |

**#0202 =====**

|  |  |
| --- | --- |
| Title | Citadels No.8 refactor |
| Type | Function - Backend - Database |
| Desc | No. 8 cannot destroy finished city. |
| Status | Completed, September 5, 2020 |

**#0203 =====**

|  |  |
| --- | --- |
| Title | Citadels check role skill can be used |
| Type | Function - Backend - Database |
| Desc | Disable using role skill if the skill cannot be used |
| Status | Completed, September 5, 2020 |

**#0204 =====**

|  |  |
| --- | --- |
| Title | Citadels beautify |
| Type | Function - Frontend - Backend |
| Desc | Add card beautify feature  Add Furniture Dealer, Zhonglian Building  Add 8 players mode |
| Status | Completed, September 7, 2020 |

**#0205 =====**

|  |  |
| --- | --- |
| Title | Citadels other easy cards |
| Type | Function - Frontend - Backend |
| Desc | Add official easy cards & corresponding news  Completed:  Framework ,Museum, Village, Chemical Plant |
| Status | Completed, September 15, 2020 |

**#0206 =====**

|  |  |
| --- | --- |
| Title | Splendor base classes |
| Type | Function - Frontend - Backend |
| Desc | Add classes for card, player, & board |
| Status | Pending |

**#0207 Splendor db storage**

|  |  |
| --- | --- |
| Title | Splendor db storage |
| Type | Function - Frontend - Backend |
| Desc | Store card, player & board to db |
| Status | Pending |

**#0208 Splendor page**

|  |  |
| --- | --- |
| Title | Splendor page |
| Type | Function - Frontend - Backend |
| Desc | Add splendor main page & game page |
| Status | Pending |

**#0208 Splendor AI**

|  |  |
| --- | --- |
| Title | Splendor AI |
| Type | Function - Frontend - Backend |
| Desc | Add AI for splendor |
| Status | Pending |

**#0209 Splendor Nobles**

|  |  |
| --- | --- |
| Title | Splendor Nobles Judge |
| Type | Function - Frontend - Backend |
| Desc | Add nobles handle for splendor |
| Status | Pending |

**#0210 Splendor turns handle**

|  |  |
| --- | --- |
| Title | Splendor turns handle |
| Type | Function - Frontend - Backend |
| Desc | Handle turns for players |
| Status | Pending |

**#0211 Splendor logs**

|  |  |
| --- | --- |
| Title | Splendor logs |
| Type | Function - Frontend - Backend |
| Desc | Add logger for Splendor |
| Status | Pending |

**#0212 Splendor endgame**

|  |  |
| --- | --- |
| Title | Splendor endgame |
| Type | Function - Frontend - Backend |
| Desc | End the game when necessary |
| Status | Pending |

**#0213 =====**

|  |  |
| --- | --- |
| Title | Citadels duo color cards |
| Type | Function - Frontend - Backend |
| Desc | Add duo color for citadels |
| Status | Completed, September 8, 2020 |

**#0214 =====**

|  |  |
| --- | --- |
| Title | Citadels add journalist |
| Type | Function - Frontend - Backend |
| Desc | Add journalist for 8 player games. |
| Status | Completed, September 6, 2020 |

**#0215 Citadels configuration class**

|  |  |
| --- | --- |
| Title | Citadels configuration class |
| Type | Function - Frontend - Backend |
| Desc | Everything is configured once in a same class |
| Status | Pending |

**#0216 =====**

|  |  |
| --- | --- |
| Title | Citadels self-destroy card |
| Type | Function - Frontend - Backend |
| Desc | Add card index tracker for built card |
| Status | Completed, September 15, 2020 |

**#0217 =====**

|  |  |
| --- | --- |
| Title | No thanks classes |
| Type | Function - Frontend - Backend |
| Desc | Add player & card classes |
| Status | Completed, September 8, 2020 |

**#0218 =====**

|  |  |
| --- | --- |
| Title | No thanks db storage |
| Type | Function - Frontend - Backend |
| Desc | Store No thanks to db |
| Status | Completed, September 9, 2020 |

**#0219 =====**

|  |  |
| --- | --- |
| Title | No thanks page |
| Type | Function - Frontend - Backend |
| Desc | Add pages for no thanks |
| Status | Completed, September 8, 2020 |

**#0220 =====**

|  |  |
| --- | --- |
| Title | No thanks board entity |
| Type | Function - Frontend - Backend |
| Desc | Add board entity for no thanks |
| Status | Completed, September 9, 2020 |

**#0221 =====**

|  |  |
| --- | --- |
| Title | No thanks images |
| Type | Function - Frontend - Backend |
| Desc | Create & add images for no thanks |
| Status | Completed, October 8, 2020 |

**#0222 =====**

|  |  |
| --- | --- |
| Title | No thanks AI |
| Type | Function - Frontend - Backend |
| Desc | Add naive AI for no thanks |
| Status | Completed, September 27, 2020 |

**#0223 =====**

|  |  |
| --- | --- |
| Title | Citadels new release 0919 |
| Type | Function - Frontend - Backend |
| Desc | Add following kx cards:  Charity House, Hu Palace, Asia Cinema, Watermelon Field, Insurance  Fixes:  Qingfeng Park, Furniture Dealer |
| Status | Completed, September 12, 2020 |

**#0224 =====**

|  |  |
| --- | --- |
| Title | Citadels change color cards |
| Type | Function - Frontend - Backend |
| Desc | Add cards that can change colors |
| Status | Completed, October 17, 2020 |

**#0225 =====**

|  |  |
| --- | --- |
| Title | Citadels delicacy |
| Type | Function - Frontend - Backend |
| Desc | Add delicacy as event cards |
| Status | Completed, October 3, 2020 |

**#0226 =====**

|  |  |
| --- | --- |
| Title | No thanks rules |
| Type | Function - Frontend - Backend |
| Desc | Add rules for no thanks |
| Status | Pending |

**#0227 =====**

|  |  |
| --- | --- |
| Title | No thanks enter board |
| Type | Function - Frontend - Backend |
| Desc | Other users can enter no thanks board |
| Status | Completed |

**#0228 =====**

|  |  |
| --- | --- |
| Title | Citadels rules |
| Type | Function - Frontend - Backend |
| Desc | Add rules for Citadels |
| Status | Completed |

**#0229 =====**

|  |  |
| --- | --- |
| Title | Citadels suppress image |
| Type | Function - Frontend - Backend |
| Desc | Make the images smaller for better performance |
| Status | Pending |

**#0230 Citadels titles**

|  |  |
| --- | --- |
| Title | Citadels titles |
| Type | Function - Frontend - Backend |
| Desc | Add titles for citadels as extra points |
| Status | Pending |

**#0231 =====**

|  |  |
| --- | --- |
| Title | No thanks all board |
| Type | Function - Frontend - Backend |
| Desc | Display all board information |
| Status | Pending |

**#0232 =====**

|  |  |
| --- | --- |
| Title | Citadels add diplomat |
| Type | Function - Frontend - Backend |
| Desc | Add diplomat for citadels |
| Status | Completed, September 18, 2020 |

**#0233 =====**

|  |  |
| --- | --- |
| Title | Citadels refactor free build |
| Type | Function - Frontend - Backend |
| Desc | Refactor the code for Framework. |
| Status | Completed, September 17, 2020 |

**#0234 =====**

|  |  |
| --- | --- |
| Title | No thanks receive & send |
| Type | Function - Frontend - Backend |
| Desc | User is able to receive & send packs |
| Status | Completed, September 27, 2020 |

**#0235 =====**

|  |  |
| --- | --- |
| Title | No thanks reorganize UI |
| Type | Function - Frontend - Backend |
| Desc | A “better” UI is created |
| Status | Completed, September 25, 2020 |

**#0236 =====**

|  |  |
| --- | --- |
| Title | Citadels other new specials |
| Type | Function - Frontend - Backend |
| Desc | Some new easy citadels special cards are added |
| Status | Completed, September 27, 2020 |

**#0237 =====**

|  |  |
| --- | --- |
| Title | No thanks log |
| Type | Function - Frontend - Backend |
| Desc | Log the game for no thanks |
| Status | Cancelled |

**#0238 =====**

|  |  |
| --- | --- |
| Title | No thanks endgame |
| Type | Function - Frontend - Backend |
| Desc | End the game when necessary, add endgame page |
| Status | Pending |

**#0239 =====**

|  |  |
| --- | --- |
| Title | No thanks choose start player |
| Type | Function - Frontend - Backend |
| Desc | End the game when necessary, add endgame page |
| Status | Pending |

**#0240 No thanks finalize UI**

|  |  |
| --- | --- |
| Title | No thanks endgame |
| Type | Function - Frontend - Backend |
| Desc | A “better” UI is displayed for nothanks |
| Status | Pending |

**#0241 Index add news pages**

|  |  |
| --- | --- |
| Title | Index add news pages |
| Type | Function - Frontend - Backend |
| Desc | Add news pages for previous news |
| Status | Pending |

**#0242 =====**

|  |  |
| --- | --- |
| Title | No thanks multiplayer handles |
| Type | Function - Frontend - Backend |
| Desc | Add handlers for multiplayer |
| Status | Completed, October 8, 2020 |

**#0243 =====**

|  |  |
| --- | --- |
| Title | No thanks money in deck option |
| Type | Function - Frontend - Backend |
| Desc | Red pockets can be drawn from deck |
| Status | Completed, October 9, 2020 |

**#0244 =====**

|  |  |
| --- | --- |
| Title | Pokewhat basic classes |
| Type | Function - Frontend - Backend |
| Desc | A “better” UI is displayed for nothanks |
| Status | Completed, October 10, 2020 |

**#0245 =====**

|  |  |
| --- | --- |
| Title | Pokewhat DB storage |
| Type | Function - Frontend - Backend |
| Desc | A “better” UI is displayed for nothanks |
| Status | Completed, October 15, 2020 |

**#0246 =====**

|  |  |
| --- | --- |
| Title | No thanks sort players in endgame |
| Type | Function - Frontend - Backend |
| Desc | Red pockets can be drawn from deck |
| Status | Completed, October 11, 2020 |

**#0247 =====**

|  |  |
| --- | --- |
| Title | Pokewhat Pages |
| Type | Function - Frontend - Backend |
| Desc | Add pages for Pokewhat |
| Status | Completed, October 24, 2020 |

**#0248 =====**

|  |  |
| --- | --- |
| Title | Pokewhat all card effects |
| Type | Function - Frontend - Backend |
| Desc | Add effects for each card |
| Status | Completed, October 28, 2020 |

**#0249 =====**

|  |  |
| --- | --- |
| Title | Pokewhat logs |
| Type | Function - Frontend - Backend |
| Desc | Add logging for all activities |
| Status | Completed, November 15, 2020 |

**#0250 =====**

|  |  |
| --- | --- |
| Title | Pokewhat AllRes |
| Type | Function - Frontend - Backend |
| Desc | Add all resources in place & finish AllRes cards |
| Status | Completed, October 11, 2020 |

**#0251 =====**

|  |  |
| --- | --- |
| Title | Pokewhat Start game |
| Type | Function - Frontend - Backend |
| Desc | Game can start |
| Status | Completed, October 25, 2020 |

**#0252 =====**

|  |  |
| --- | --- |
| Title | Citadels some “easy” delicacies |
| Type | Function - Frontend - Backend |
| Desc | Add 3 easy ones |
| Status | Completed, October 11, 2020 |

**#0253 Citadels Special Card selector**

|  |  |
| --- | --- |
| Title | Citadels special card selector |
| Type | Function - Frontend - Backend |
| Desc | Lord can select which special cards/delicacies used in game |
| Status | Pending |

**#0254 =====**

|  |  |
| --- | --- |
| Title | Pokewhat End game |
| Type | Function - Frontend - Backend |
| Desc | Pokewhat end the game when necessary |
| Status | Completed, November 14, 2020 |

**#0255 =====**

|  |  |
| --- | --- |
| Title | Pokewhat choose pm |
| Type | Function - Frontend - Backend |
| Desc | Pokewhat user can choose pm before game actually starts |
| Status | Completed, November 15, 2020 |

**#0256 =====**

|  |  |
| --- | --- |
| Title | Pokewhat add bot |
| Type | Function - Frontend - Backend |
| Desc | Pokewhat user can add bot for the game |
| Status | Pending |

**#0257 =====**

|  |  |
| --- | --- |
| Title | Pokewhat bot AI |
| Type | Function - Frontend - Backend |
| Desc | Pokewhat user can add bot for the game |
| Status | Completed, November 14, 2020 |

**#0258 =====**

|  |  |
| --- | --- |
| Title | Pokewhat enter board |
| Type | Function - Frontend - Backend |
| Desc | Pokewhat user can enter boards |
| Status | Completed, November 8, 2020 |

**#0259 =====**

|  |  |
| --- | --- |
| Title | Pokewhat use moves |
| Type | Function - Frontend - Backend |
| Desc | Pokewhat user can use moves during turns |
| Status | Completed, November 13, 2020 |

**#0260 =====**

|  |  |
| --- | --- |
| Title | Pokewhat end round handle |
| Type | Function - Frontend - Backend |
| Desc | Pokewhat end a round when someone is beaten |
| Status | Completed, November 14, 2020 |

**#0261 =====**

|  |  |
| --- | --- |
| Title | Pokewhat use up moves handle |
| Type | Function - Frontend - Backend |
| Desc | Pokewhat eliminate other users when all moves are used |
| Status | Completed, November 14, 2020 |

**#0262 =====**

|  |  |
| --- | --- |
| Title | Pokewhat “better” UI |
| Type | Function - Frontend - Backend |
| Desc | Pokewhat reorganize UI |
| Status | Completed, November 14, 2020 |

**#0263 =====**

|  |  |
| --- | --- |
| Title | Pokewhat choose avatar |
| Type | Function - Frontend - Backend |
| Desc | Pokewhat user is able to choose avatar in creategame page |
| Status | Completed, November 15, 2020 |

**#0264 =====**

|  |  |
| --- | --- |
| Title | Pokewhat refresh pages |
| Type | Function - Frontend - Backend |
| Desc | Pokewhat refresh main, create game and game page |
| Status | Completed, November 14, 2020 |

**#0265 =====**

|  |  |
| --- | --- |
| Title | Pokewhat rules |
| Type | Function - Frontend - Backend |
| Desc | Pokewhat edit rules page |
| Status | Completed, November 16, 2020 |

**#0266 =====**

|  |  |
| --- | --- |
| Title | Pokewhat finalize UI |
| Type | Function - Frontend - Backend |
| Desc | Finish up UI for Pokewhat |
| Status | Completed, November 19, 2020 |

**#0267 =====**

|  |  |
| --- | --- |
| Title | Pokewhat Eternal Beam special |
| Type | Function - Frontend - Backend |
| Desc | Add Eternal Beam to player’s hand. |
| Status | Completed, November 16, 2020 |

**#0268 =====**

|  |  |
| --- | --- |
| Title | Pokewhat anymation try |
| Type | Function - Frontend - Backend |
| Desc | Try animation for Pokewhat |
| Status | Completed, December 5, 2020 |

**#0269 =====**

|  |  |
| --- | --- |
| Title | Gravepsycho classes |
| Type | Function - Frontend - Backend |
| Desc | Add basic classes for gravepsycho |
| Status | Completed, November 20, 2020 |

**#0270 =====**

|  |  |
| --- | --- |
| Title | Gravepsycho DB storage |
| Type | Function - Frontend - Backend |
| Desc | Store basic classes for gravepsycho to DB |
| Status | Pending |

**#0271 =====**

|  |  |
| --- | --- |
| Title | Gravepsycho Pages |
| Type | Function - Frontend - Backend |
| Desc | Add Pages for Gravepsycho |
| Status | Completed, November 26, 2020 |

**#0272 =====**

|  |  |
| --- | --- |
| Title | Gravepsycho Start Game |
| Type | Function - Frontend - Backend |
| Desc | User is able to start Gravepsycho game |
| Status | Completed, November 26, 2020 |

**#0273 =====**

|  |  |
| --- | --- |
| Title | Gravepsycho End Game |
| Type | Function - Frontend - Backend |
| Desc | End game handles |
| Status | Completed, November 26, 2020 |

**#0274 =====**

|  |  |
| --- | --- |
| Title | Gravepsycho finalize UI |
| Type | Function - Frontend - Backend |
| Desc | Finalize UI for Gravepsycho |
| Status | Completed, November 27, 2020 |

**#0275 =====**

|  |  |
| --- | --- |
| Title | Pokewhat Updates 1122 |
| Type | Function - Frontend - Backend |
| Desc | Pokewhat add game end options & add more images |
| Status | Completed, November 22, 2020 |

**#0276 =====**

|  |  |
| --- | --- |
| Title | Fix sortings for pokewhat and nothanks |
| Type | Function - Frontend - Backend |
| Desc | Fix the bug in endgame sorts |
| Status | Completed, November 24, 2020 |

**#0277 =====**

|  |  |
| --- | --- |
| Title | Gravepsycho Run Game |
| Type | Function - Frontend - Backend |
| Desc | User is able to run Gravepsycho game |
| Status | Completed, November 26, 2020 |

**#0278 =====**

|  |  |
| --- | --- |
| Title | Gravepsycho multiplayer try |
| Type | Function - Frontend - Backend |
| Desc | Add multiplayer handles |
| Status | Completed, November 26, 2020 |

**#0279 Gravepsycho smart reveal option**

|  |  |
| --- | --- |
| Title | Gravepsycho smart reveal option |
| Type | Function - Frontend - Backend |
| Desc | Reveal until a disaster/treasure show up for every round |
| Status | Pending |

**#0280 Gravepsycho animation try**

|  |  |
| --- | --- |
| Title | Gravepsycho animation try |
| Type | Function - Frontend - Backend |
| Desc | Try animation when a card is revealed |
| Status | Pending |

**#0281 =====**

|  |  |
| --- | --- |
| Title | Pokewhat end round handle |
| Type | Function - Frontend - Backend |
| Desc | Prompt for notification when round end |
| Status | Completed, November 28, 2020 |

**#0282 =====**

|  |  |
| --- | --- |
| Title | Coslash refactor classes |
| Type | Function - Frontend - Backend |
| Desc | Refactor classes for Coslash |
| Status | Completed, November 29, 2020 |

**#0283 =====**

|  |  |
| --- | --- |
| Title | Citadels more special cards |
| Type | Function - Frontend - Backend |
| Desc | More Citadels DIY cards |
| Status | Completed, December 7, 2020 |

**#0284 =====**

|  |  |
| --- | --- |
| Title | Onenight classes |
| Type | Function - Frontend - Backend |
| Desc | Refactor classes for Coslash |
| Status | Completed, December 9, 2020 |

**#0285 =====**

|  |  |
| --- | --- |
| Title | Onenight DB storage |
| Type | Function - Frontend - Backend |
| Desc | Refactor classes for Coslash |
| Status | Completed, December 9, 2020 |

**#0286 =====**

|  |  |
| --- | --- |
| Title | Onenight Page |
| Type | Function - Frontend - Backend |
| Desc | Add Pages for onenight |
| Status | Completed, December 11, 2020 |

**#0287 =====**

|  |  |
| --- | --- |
| Title | Onenight Start Game |
| Type | Function - Frontend - Backend |
| Desc | Start Onenight game |
| Status | Completed, December 12, 2020 |

**#0288 Onenight All Roles**

|  |  |
| --- | --- |
| Title | Onenight All Roles |
| Type | Function - Frontend - Backend |
| Desc | Complete each role’s requirements |
| Status | Working |

**#0289 Onenight AI**

|  |  |
| --- | --- |
| Title | Onenight AI |
| Type | Function - Frontend - Backend |
| Desc | Create AI for each role |
| Status | Working |

**#0290 Onenight End Game**

|  |  |
| --- | --- |
| Title | Onenight End Game |
| Type | Function - Frontend - Backend |
| Desc | End game handles |
| Status | Working |

**#0291 =====**

|  |  |
| --- | --- |
| Title | Onenight Role setup |
| Type | Function - Frontend - Backend |
| Desc | User can choose which role to be included in the game |
| Status | Completed, December 12, 2020 |

**#0292 =====**

|  |  |
| --- | --- |
| Title | Onenight multiplayer handle |
| Type | Function - Frontend - Backend |
| Desc | Add multiplayer handles for onenight |
| Status | Pending |

**#0293 =====**

|  |  |
| --- | --- |
| Title | Onenight night phase |
| Type | Function - Frontend - Backend |
| Desc | Allow all user manipulations for night phase |
| Status | Completed, December 13, 2020 |

**#0294 =====**

|  |  |
| --- | --- |
| Title | Onenight day phase |
| Type | Function - Frontend - Backend |
| Desc | Allow vote for day phase |
| Status | Pending |

**#0295 =====**

|  |  |
| --- | --- |
| Title | Onenight redesivn setup |
| Type | Function - Frontend - Backend |
| Desc | During setup, show all roles & select |
| Status | Pending |

**#0296 Onenight finalize UI**

|  |  |
| --- | --- |
| Title | Onenight finalize UI |
| Type | Function - Frontend - Backend |
| Desc | Finalize UI |
| Status | Working |

**#0297 =====**

|  |  |
| --- | --- |
| Title | Onenight solo wolf option |
| Type | Function - Frontend - Backend |
| Desc | Lone wolf can see center card |
| Status | Completed, December 25, 2020 |

**#0298 =====**

|  |  |
| --- | --- |
| Title | Onenight random first player |
| Type | Function - Frontend - Backend |
| Desc | Lone wolf can see center card |
| Status | Completed, January 1, 2021 |

**#0299 =====**

|  |  |
| --- | --- |
| Title | Towermaker Classes |
| Type | Function - Frontend - Backend |
| Desc | Basic class |
| Status | Completed, January 16, 2021 |

**#0300 Towermaker DB Storage**

|  |  |
| --- | --- |
| Title | Towermaker DB Storage |
| Type | Function - Frontend - Backend |
| Desc | Store Towermaker Game to DB |
| Status | Pending |

**#0301 Towermaker Pages**

|  |  |
| --- | --- |
| Title | Towermaker Pages |
| Type | Function - Frontend - Backend |
| Desc | Store Towermaker Game to DB |
| Status | Pending |

**#0302 Towermaker Phase I**

|  |  |
| --- | --- |
| Title | Towermaker Pages |
| Type | Function - Frontend - Backend |
| Desc | Store Towermaker Game to DB |
| Status | Pending |

**#0303 =====**

|  |  |
| --- | --- |
| Title | Onenight Choose Role UI |
| Type | Function - Frontend - Backend |
| Desc | Change the way to display UI |
| Status | Completed, Febrary 6,2021 |

**#0304 Onenight seperate role marks**

|  |  |
| --- | --- |
| Title | Onenight separate role marks |
| Type | Function - Frontend - Backend |
| Desc | Change the way to display UI |
| Status | Working |

**#0305 Onenight multiple role layers**

|  |  |
| --- | --- |
| Title | Onenight multiple role layers |
| Type | Function - Frontend - Backend |
| Desc | Change the way to display UI |
| Status | Working |

**#0306 Onenight allow to edit display name**

|  |  |
| --- | --- |
| Title | Onenight allow to edit display name |
| Type | Function - Frontend - Backend |
| Desc | Change the way to display UI |
| Status | Working |

**#0307 =====**

|  |  |
| --- | --- |
| Title | Onenight generic functions |
| Type | Function - Frontend - Backend |
| Desc | Create generic functions for view, exchange, etc. |
| Status | Completed, February 7, 2021 |

**#0308 =====**

|  |  |
| --- | --- |
| Title | Onenight dawn phase |
| Type | Function - Frontend - Backend |
| Desc | Add dawn phase and edit corresponding roles, add masquerader handle |
| Status | Completed, February 7, 2021 |

**#0309 =====**

|  |  |
| --- | --- |
| Title | Onenight solewolf change |
| Type | Function - Frontend - Backend |
| Desc | A role card is revealed for solewolf instead of choosed |
| Status | Completed, February 12, 2021 |

**#0310 =====**

|  |  |
| --- | --- |
| Title | Zodiac Classes |
| Type | Function - Frontend - Backend |
| Desc | Basic classes for Zodiac |
| Status | Completed, March 13, 2021 |

**#0311 =====**

|  |  |
| --- | --- |
| Title | Zodiac DB Storage |
| Type | Function - Frontend - Backend |
| Desc | DB storages for Zodiac |
| Status | Completed, March 24, 2021 |

**#0312 =====**

|  |  |
| --- | --- |
| Title | Zodiac Pages |
| Type | Function - Frontend - Backend |
| Desc | Pages for Zodiac |
| Status | Completed, March 19, 2021 |

**#0313 =====**

|  |  |
| --- | --- |
| Title | Zodiac Start Game |
| Type | Function - Frontend - Backend |
| Desc | Start Zodiac Game |
| Status | Completed, April 7, 2021 |

**#0314 =====**

|  |  |
| --- | --- |
| Title | Zodiac Join Game |
| Type | Function - Frontend - Backend |
| Desc | Join Zodiac Game |
| Status | Completed, April 7, 2021 |

**#0315 Zodiac End Game**

|  |  |
| --- | --- |
| Title | Zodiac End Game |
| Type | Function - Frontend - Backend |
| Desc | Zodiac end game handle |
| Status | Pending |

**#0316 =====**

|  |  |
| --- | --- |
| Title | Zodiac Roles |
| Type | Function - Frontend - Backend |
| Desc | Zodiac roles classes |
| Status | Completed, March 23, 2021 |

**#0317 Zodiac Inspect phase handles**

|  |  |
| --- | --- |
| Title | Zodiac Inspect phase handles |
| Type | Function - Frontend - Backend |
| Desc | Zodiac inspect phase handles in UI |
| Status | Pending |

**#0318 Zodiac vote phase handles**

|  |  |
| --- | --- |
| Title | Zodiac Vote phase handles |
| Type | Function - Frontend - Backend |
| Desc | Zodiac vote phase handles in UI |
| Status | Pending |

**#0319 Zodiac detect phase handles**

|  |  |
| --- | --- |
| Title | Zodiac Vote phase handles |
| Type | Function - Frontend - Backend |
| Desc | Zodiac detect phase handles in UI |
| Status | Pending |

**#0320 =====**

|  |  |
| --- | --- |
| Title | Onenight Dusk phase |
| Type | Function - Frontend - Backend |
| Desc | Add dusk phase for Onenight |
| Status | Completed, April 5, 2021 |

**#0321 Onenight Status**

|  |  |
| --- | --- |
| Title | Onenight Status |
| Type | Function - Frontend - Backend |
| Desc | Add status |
| Status | Pending |

**#0322 Onenight Waiting**

|  |  |
| --- | --- |
| Title | Onenight Waiting |
| Type | Function - Frontend - Backend |
| Desc | Wait for Alpha wolf |
| Status | Pending |

**#0323 Zodiac Alter Rules**

|  |  |
| --- | --- |
| Title | Zodiac Alter Rules |
| Type | Function - Frontend - Backend |
| Desc | Alter rules for Zodiac |
| Status | Pending |

**#0324 =====**

|  |  |
| --- | --- |
| Title | Marshbros Classes |
| Type | Function - Frontend - Backend |
| Desc | Classes for Marshbros |
| Status | Completed, June 6, 2021 |

**#0325 =====**

|  |  |
| --- | --- |
| Title | Marshbros DB Storage |
| Type | Function - Frontend - Backend |
| Desc | DB Storages |
| Status | Completed, June 8, 2021 |

**#0326 =====**

|  |  |
| --- | --- |
| Title | Marshbros Pages |
| Type | Function - Frontend - Backend |
| Desc | DB Storages |
| Status | Completed, June 8, 2021 |

**#0327 =====**

|  |  |
| --- | --- |
| Title | Marshbros Start Game |
| Type | Function - Frontend - Backend |
| Desc | DB Storages |
| Status | Completed, June 17, 2021 |

**#0328 =====**

|  |  |
| --- | --- |
| Title | Websocket implementation |
| Type | Function - Frontend - Backend |
| Desc | Add implementation for websockets |
| Status | Completed, June 12, 2021 |

**#0329 =====**

|  |  |
| --- | --- |
| Title | Marshbros Join |
| Type | Function - Frontend - Backend |
| Desc | Join an existing table for Marshbros |
| Status | Pending |

**#0330 =====**

|  |  |
| --- | --- |
| Title | Marshbros Appointment |
| Type | Function - Frontend - Backend |
| Desc | Put cards on area |
| Status | Completed, July 1, 2021 |

**#0331 =====**

|  |  |
| --- | --- |
| Title | Marshbros Fight |
| Type | Function - Frontend - Backend |
| Desc | Fight other player’s role |
| Status | Completed, July 17, 2021 |

**#0332 =====**

|  |  |
| --- | --- |
| Title | Marshbros Knockdown |
| Type | Function - Frontend - Backend |
| Desc | Knockdown a role when hp <=0 |
| Status | Completed, July 24, 2021 |

**#0333 =====**

|  |  |
| --- | --- |
| Title | Marshbros Ask |
| Type | Function - Frontend - Backend |
| Desc | Ask implementation for Marshbros |
| Status | Completed, July 18, 2021 |

**#0334 =====**

|  |  |
| --- | --- |
| Title | Marshbros Turns handle |
| Type | Function - Frontend - Backend |
| Desc | Handle turns for marshbros |
| Status | Completed, July 23, 2021 |

**#0335 =====**

|  |  |
| --- | --- |
| Title | Marshbros Multiplayer handle |
| Type | Function - Frontend - Backend |
| Desc | Multiplayer handles, involves websocket |
| Status | Completed, August 19, 2021 |

**#0336 =====**

|  |  |
| --- | --- |
| Title | Marshbros Tomb & Sacrifice |
| Type | Function - Frontend - Backend |
| Desc | Move 0 hp roles to tomb & sacrifice phase |
| Status | Completed, July 23, 2021 |

**#0337 =====**

|  |  |
| --- | --- |
| Title | Marshbros Last Wish |
| Type | Function - Frontend - Backend |
| Desc | Finish all last word cards |
| Status | Completed, July 24, 2021 |

**#0338 ====**

|  |  |
| --- | --- |
| Title | Marshbros Cannot Attack / Twice |
| Type | Function - Frontend - Backend |
| Desc | Finish 4 cards that cannot attack / can attack twice |
| Status | Completed, July 24, 2021 |

**#0339 =====**

|  |  |
| --- | --- |
| Title | Marshbros Taunt |
| Type | Function - Frontend - Backend |
| Desc | Add Taunt implementations for 2 cards |
| Status | Completed, July 25, 2021 |

**#0340 Marshbros Yes/No Ask**

|  |  |
| --- | --- |
| Title | Marshbros Yes/No Ask |
| Type | Function - Frontend - Backend |
| Desc | Add Taunt implementations for 2 cards |
| Status | Pending |

**#0341 =====**

|  |  |
| --- | --- |
| Title | Marshbros Logs |
| Type | Function - Frontend - Backend |
| Desc | Add Log implementations |
| Status | Completed, July 25, 2021 |

**#0342 Marshbros Choose Role Ask**

|  |  |
| --- | --- |
| Title | Marshbros Choose Role Ask P1 |
| Type | Function - Frontend - Backend |
| Desc | Choose any role |
| Status | Pending |

**#0343 =====**

|  |  |
| --- | --- |
| Title | Marshbros Action |
| Type | Function - Frontend - Backend |
| Desc | Add Action for player |
| Status | Completed, July 26, 2021 |

**#0344 Marshbros Choose Player Ask**

|  |  |
| --- | --- |
| Title | Marshbros Choose Player Ask |
| Type | Function - Frontend - Backend |
| Desc | Choose a player |
| Status | Pending |

**#0345 Marshbros All Roles Page**

|  |  |
| --- | --- |
| Title | Marshbros All Roles Page |
| Type | Function - Frontend - Backend |
| Desc | Bookmark implementation |
| Status | Pending |

**#0346 =====**

|  |  |
| --- | --- |
| Title | Marshbros Action Reimplementation |
| Type | Function - Frontend - Backend |
| Desc | Reimplement action (just like attack) |
| Status | Completed, August 7, 2021 |

**#0347 Marshbros action choose style fixtures**

|  |  |
| --- | --- |
| Title | Marshbros action choose style fixtures |
| Type | Function - Frontend - Backend |
| Desc | Styles should be changed when action is executed. (Taunt should be considered) |
| Status | Pending |

**#0348 =====**

|  |  |
| --- | --- |
| Title | Marshbros Choose Role Action |
| Type | Function - Frontend - Backend |
| Desc | Choose Players |
| Status | Completed, August 26, 2021 |

**#0349 =====**

|  |  |
| --- | --- |
| Title | Marshbros Temp Control |
| Type | Function - Frontend - Backend |
| Desc | Temporarily control a role |
| Status | Completed, August 26, 2021 |

**#0350 Marshbros Recruitment Choose Role**

|  |  |
| --- | --- |
| Title | Marshbros Recruitment Choose Role |
| Type | Function - Frontend - Backend |
| Desc | Choose a role |
| Status | Pending |

**#0351 =====**

|  |  |
| --- | --- |
| Title | Marshbros Rule Changes I |
| Type | Function - Frontend - Backend |
| Desc | Rule Change for cannot raid or steal |
| Status | Completed, September 5, 2021 |

**#0352 =====**

|  |  |
| --- | --- |
| Title | Architect Classes |
| Type | Function - Frontend - Backend |
| Desc | Basic classes for Architect |
| Status | Completed, September 15, 2021 |

**#0353 =====**

|  |  |
| --- | --- |
| Title | Architect DB Storage |
| Type | Function - Frontend - Backend |
| Desc | Store board to DB |
| Status | Completed, September 18, 2021 |

**#0354 =====**

|  |  |
| --- | --- |
| Title | Architect Pages |
| Type | Function - Frontend - Backend |
| Desc | Basic Pages for Architect |
| Status | Completed, September 18, 2021 |

**#0355 =====**

|  |  |
| --- | --- |
| Title | Architect WS Implementation |
| Type | Function - Frontend - Backend |
| Desc | WS Implementation, enter board, start game etc. |
| Status | Completed, September 19, 2021 |

**#0356 =====**

|  |  |
| --- | --- |
| Title | Start an Architect Game |
| Type | Function - Frontend - Backend |
| Desc | Assigning cards, initialize res. |
| Status | Completed, September 20, 2021 |

**#0357 =====**

|  |  |
| --- | --- |
| Title | Architect Take Card & Rest |
| Type | Function - Frontend - Backend |
| Desc | Take cards (without pay) and rest |
| Status | Completed, September 23, 2021 |

**#0358 =====**

|  |  |
| --- | --- |
| Title | Architect Play Worker |
| Type | Function - Frontend - Backend |
| Desc | Finalize all worker cards |
| Status | Completed, September 22, 2021 |

**#0359 =====**

|  |  |
| --- | --- |
| Title | Architect Play Magician |
| Type | Function - Frontend - Backend |
| Desc | Choose resources to upgrade |
| Status | Completed, September 24, 2021 |

**#0360 =====**

|  |  |
| --- | --- |
| Title | Architect Card UI Builder |
| Type | Function - Frontend - Backend |
| Desc | Choose resources to upgrade |
| Status | Completed, September 26, 2021 |

**#0361 =====**

|  |  |
| --- | --- |
| Title | Architect Add Quote |
| Type | Function - Frontend - Backend |
| Desc | Implement quote for cards |
| Status | Completed, September 24, 2021 |

**#0362 =====**

|  |  |
| --- | --- |
| Title | Architect Multiplayer handle |
| Type | Function - Frontend - Backend |
| Desc | Implement WS for board refresh |
| Status | Completed, September 26, 2021 |

**#0363 =====**

|  |  |
| --- | --- |
| Title | Architect Resource on Card handle |
| Type | Function - Frontend - Backend |
| Desc | Implement WS for board refresh |
| Status | Completed, September 26, 2021 |

**#0364 =====**

|  |  |
| --- | --- |
| Title | Architect Building Handles |
| Type | Function - Frontend - Backend |
| Desc | Handle buildings |
| Status | Completed, September 25, 2021 |

**#0365 =====**

|  |  |
| --- | --- |
| Title | Architect Play Merchant |
| Type | Function - Frontend - Backend |
| Desc | Play merchants |
| Status | Completed, September 25, 2021 |

**#0366 =====**

|  |  |
| --- | --- |
| Title | Architect Discard handle |
| Type | Function - Frontend - Backend |
| Desc | Discard res downto 10 |
| Status | Pending |

**#0367 =====**

|  |  |
| --- | --- |
| Title | Architect Finalize all traders |
| Type | Function - Frontend - Backend |
| Desc | Add all traders |
| Status | Completed, September 26, 2021 |

**#0368 =====**

|  |  |
| --- | --- |
| Title | Architect Scoring handles |
| Type | Function - Frontend - Backend |
| Desc | Handle 1vps, 3vps and scores |
| Status | Completed, September 26, 2021 |

**#0369 =====**

|  |  |
| --- | --- |
| Title | Architect Finalize all building |
| Type | Function - Frontend - Backend |
| Desc | Add all buildings |
| Status | Completed, September 26, 2021 |

**#0370 =====**

|  |  |
| --- | --- |
| Title | Architect Finalize all building |
| Type | Function - Frontend - Backend |
| Desc | Add all buildings |
| Status | Completed, September 26, 2021 |

**#0371 =====**

|  |  |
| --- | --- |
| Title | Architect Finalize UI |
| Type | Function - Frontend - Backend |
| Desc | Add all buildings |
| Status | Completed, October 3, 2021 |

**#0372 =====**

|  |  |
| --- | --- |
| Title | Architect Bonus Cards |
| Type | Function - Frontend - Backend |
| Desc | Add all bonus cards |
| Status | Completed, October 2, 2021 |

**#0373 =====**

|  |  |
| --- | --- |
| Title | Architect Dismiss |
| Type | Function - Frontend - Backend |
| Desc | Dismiss all players from table |
| Status | Completed, October 6, 2021 |

**#0374 =====**

|  |  |
| --- | --- |
| Title | Architect Restart |
| Type | Function - Frontend - Backend |
| Desc | Restart game |
| Status | Completed, October 4, 2021 |

**#0375 Architect Rearrange sequence**

|  |  |
| --- | --- |
| Title | Architect Rearrange Sequence |
| Type | Function - Frontend - Backend |
| Desc | Rearrange player sequences |
| Status | Pending |

**#0376 =====**

|  |  |
| --- | --- |
| Title | Architect Res on card reveal |
| Type | Function - Frontend - Backend |
| Desc | Res on card when card get revealed. |
| Status | Completed, October 11, 2021 |

**#0377 =====**

|  |  |
| --- | --- |
| Title | Architect New Expansion |
| Type | Function - Frontend - Backend |
| Desc | On gain effect for cards |
| Status | Completed, October 15, 2021 |

**#0378 =====**

|  |  |
| --- | --- |
| Title | Architect Mage with Cost |
| Type | Function - Frontend - Backend |
| Desc | Upgrade cards with cost |
| Status | Completed, October 12, 2021 |

**#0379 =====**

|  |  |
| --- | --- |
| Title | Pokerworld Pages |
| Type | Function - Frontend - Backend |
| Desc | Basic pokerworld pages |
| Status | Completed, October 14, 2021 |

**#0380 =====**

|  |  |
| --- | --- |
| Title | Pokerworld Basic Classes |
| Type | Function - Frontend - Backend |
| Desc | Basic pokerworld classes |
| Status | Completed, October 16, 2021 |

**#0381 =====**

|  |  |
| --- | --- |
| Title | Pokerworld DB Storage |
| Type | Function - Frontend - Backend |
| Desc | Store Board to DB |
| Status | Completed, October 16, 2021 |

**#0382 =====**

|  |  |
| --- | --- |
| Title | Pokerworld Start Game |
| Type | Function - Frontend - Backend |
| Desc | Game Start for Pokerworld |
| Status | Completed, October 16, 2021 |

**#0383 =====**

|  |  |
| --- | --- |
| Title | Pokerworld Display Cards |
| Type | Function - Frontend - Backend |
| Desc | Play Cards handle |
| Status | Completed, October 17, 2021 |

**#0384 =====**

|  |  |
| --- | --- |
| Title | Pokerworld Join |
| Type | Function - Frontend - Backend |
| Desc | Join tables |
| Status | Completed, October 16, 2021 |

**#0385 =====**

|  |  |
| --- | --- |
| Title | Pokerworld Multiplayer Handle |
| Type | Function - Frontend - Backend |
| Desc | Join tables |
| Status | Completed, October 31, 2021 |

**#0386 =====**

|  |  |
| --- | --- |
| Title | Gardenwar Basic Classes |
| Type | Function - Frontend - Backend |
| Desc | Basic Classes for Gardenwar |
| Status | Completed, October 15, 2021 |

**#0387 =====**

|  |  |
| --- | --- |
| Title | Gardenwar Pages |
| Type | Function - Frontend - Backend |
| Desc | Basic Pages for Gardenwar |
| Status | Completed, October 31, 2021 |

**#0388 =====**

|  |  |
| --- | --- |
| Title | Gardenwar Card Creator |
| Type | Function - Frontend - Backend |
| Desc | Create Card for Gardenwar |
| Status | Completed, November 5, 2021 |

**#0389 =====**

|  |  |
| --- | --- |
| Title | Gardenwar DB Storage |
| Type | Function - Frontend - Backend |
| Desc | Store board to db |
| Status | Completed, October 29, 2021 |

**#0390 =====**

|  |  |
| --- | --- |
| Title | Pokerworld Play Cards |
| Type | Function - Frontend - Backend |
| Desc | Play Cards handle |
| Status | Completed, October 17, 2021 |

**#0391 =====**

|  |  |
| --- | --- |
| Title | Pokerworld Distribute Cards |
| Type | Function - Frontend - Backend |
| Desc | Distribute cards |
| Status | Completed, October 17, 2021 |

**#0392 =====**

|  |  |
| --- | --- |
| Title | Pokerworld Handle Dominate Suit |
| Type | Function - Frontend - Backend |
| Desc | Handle Dominate Suit for game |
| Status | Completed, October 20, 2021 |

**#0393 Pokerworld Dominate Rank Handle**

|  |  |
| --- | --- |
| Title | Pokerworld Handle Dominate Rank |
| Type | Function - Frontend - Backend |
| Desc | Handle Dominate Rank for game |
| Status | Pending |

**#0394 =====**

|  |  |
| --- | --- |
| Title | Pokerworld Hidden Card Handle |
| Type | Function - Frontend - Backend |
| Desc | Handle Hide Cards |
| Status | Completed, October 28, 2021 |

**#0395 =====**

|  |  |
| --- | --- |
| Title | Pokerworld Handle Round |
| Type | Function - Frontend - Backend |
| Desc | Finish Round and get next round first player |
| Status | Completed, October 31, 2021 |

**#0396 =====**

|  |  |
| --- | --- |
| Title | Gardenwar Start Game |
| Type | Function - Frontend - Backend |
| Desc | Start Game |
| Status | Completed, November 5, 2021 |

**#0397 =====**

|  |  |
| --- | --- |
| Title | Gardenwar Play Cards |
| Type | Function - Frontend - Backend |
| Desc | Play Cards, including autoplay options |
| Status | Completed, November 6, 2021 |

**#0398 =====**

|  |  |
| --- | --- |
| Title | Gardenwar Buy Basic Cards |
| Type | Function - Frontend - Backend |
| Desc | Buy Basic Cards from supply |
| Status | Completed, November 6, 2021 |

**#0399 =====**

|  |  |
| --- | --- |
| Title | Gardenwar Play Equip |
| Type | Function - Frontend - Backend |
| Desc | Play Equip from hand |
| Status | Completed, November 11, 2021 |

**#0400 Gardenwar Attack player**

|  |  |
| --- | --- |
| Title | Gardenwar Attack Player |
| Type | Function - Frontend - Backend |
| Desc | Attack players |
| Status | Pending |

**#0401 Gardenwar Buy Card Animation**

|  |  |
| --- | --- |
| Title | Gardenwar Buy Card Animation |
| Type | Function - Frontend - Backend |
| Desc | Play animation when a card is bought |
| Status | Pending |

**#0402 =====**

|  |  |
| --- | --- |
| Title | Gardenwar Buy From Supplys |
| Type | Function - Frontend - Backend |
| Desc | Buy some cards from supply |
| Status | Completed, November 7, 2021 |

**#0403 =====**

|  |  |
| --- | --- |
| Title | Gardenwar Ask Choose Hand |
| Type | Function - Frontend - Backend |
| Desc | Choose Hand Ask |
| Status | Completed, November 10, 2021 |

**#0404 Gardenwar Ask Choose Play**

|  |  |
| --- | --- |
| Title | Gardenwar Ask Choose Hand |
| Type | Function - Frontend - Backend |
| Desc | Choose Hand Ask |
| Status | Pending |

**#0405 Gardenwar Zombie Cards**

|  |  |
| --- | --- |
| Title | Gardenwar Xombie Cards |
| Type | Function - Frontend - Backend |
| Desc | Play Equip from hand |
| Status | Pending |

**#0406 =====**

|  |  |
| --- | --- |
| Title | Gardenwar Logs |
| Type | Function - Frontend - Backend |
| Desc | Add Logs |
| Status | Completed, November 10, 2021 |

**#0407 =====**

|  |  |
| --- | --- |
| Title | Gardenwar Equip Activate |
| Type | Function - Frontend - Backend |
| Desc | Activate Equip |
| Status | Completed, November 13, 2021 |

**#0408 Gardenwar Taunt handle**

|  |  |
| --- | --- |
| Title | Gardenwar Equip Activate |
| Type | Function - Frontend - Backend |
| Desc | Taunt Handle |
| Status | Pending |

**#0409 =====**

|  |  |
| --- | --- |
| Title | Gardenwar Extra Bits |
| Type | Function - Frontend - Backend |
| Desc | Handle Extra bits |
| Status | Completed, November 27, 2021 |

**#0410 Gardenwar Choose Several Cards**

|  |  |
| --- | --- |
| Title | Gardenwar Choose Several Cards |
| Type | Function - Frontend - Backend |
| Desc | Choose Several Cards from hand |
| Status | Pending |

**#0411 =====**

|  |  |
| --- | --- |
| Title | Pokerworld Play Cards Handle |
| Type | Function - Frontend - Backend |
| Desc | Playing cards |
| Status | Completed, January 2, 2022 |

**#0412 =====**

|  |  |
| --- | --- |
| Title | Three Chaodoms Basic Classes |
| Type | Function - Frontend - Backend |
| Desc | Basic Classes for Three Chaodoms |
| Status | Completed, December 7, 2021 |

**#0413 =====**

|  |  |
| --- | --- |
| Title | Three Chaodoms Pages |
| Type | Function - Frontend - Backend |
| Desc | Basic Pages for Three Chaodoms |
| Status | Completed, December 14, 2021 |

**#0414 =====**

|  |  |
| --- | --- |
| Title | Three Chaodoms DB Storage |
| Type | Function - Frontend - Backend |
| Desc | Db Storage |
| Status | Completed, December 12, 2021 |

**#0415 =====**

|  |  |
| --- | --- |
| Title | Three Chaodoms Card Img Gen |
| Type | Function - Frontend - Backend |
| Desc | Generate image of a card |
| Status | Completed, December 15, 2021 |

**#0416 Three Chaodoms Card Quotes**

|  |  |
| --- | --- |
| Title | Three Chaodoms Card Quotes |
| Type | Function - Frontend - Backend |
| Desc | Quotes for the card |
| Status | Pending |

**#0417 =====**

|  |  |
| --- | --- |
| Title | Three Chaodoms Account |
| Type | Function - Frontend - Backend |
| Desc | Account Creation and Skin classes |
| Status | Completed, December 14, 2021 |

**#0418 =====**

|  |  |
| --- | --- |
| Title | Three Chaodoms Start Game |
| Type | Function - Frontend - Backend |
| Desc | Start Three Chaodoms Game |
| Status | Working |

**#0419 =====**

|  |  |
| --- | --- |
| Title | Three Chaodoms Account Player Link |
| Type | Function - Frontend - Backend |
| Desc | Assign Accounts to Players |
| Status | Completed, December 24, 2021 |

**#0420 =====**

|  |  |
| --- | --- |
| Title | Three Chaodoms Play Cards directly |
| Type | Function - Frontend - Backend |
| Desc | Play “easy” cards as identified |
| Status | Completed, December 18, 2021 |

**#0421 =====**

|  |  |
| --- | --- |
| Title | Three Chaodoms Setup |
| Type | Function - Frontend - Backend |
| Desc | Discard one and jail one after card distribution |
| Status | Completed, December 18, 2021 |

**#0422 =====**

|  |  |
| --- | --- |
| Title | Three Chaodoms Logs |
| Type | Function - Frontend - Backend |
| Desc | Record each operation |
| Status | Completed, December 22, 2021 |

**#0423 =====**

|  |  |
| --- | --- |
| Title | Three Chaodoms Play Options |
| Type | Function - Frontend - Backend |
| Desc | Choose to Play or Discard |
| Status | Completed, December 18, 2021 |

**#0424 =====**

|  |  |
| --- | --- |
| Title | Three Chaodoms Single Choice Cards |
| Type | Function - Frontend - Backend |
| Desc | Play Single Choice Cards |
| Status | Completed, December 19, 2021 |

**#0425 =====**

|  |  |
| --- | --- |
| Title | Three Chaodoms Choose Hand |
| Type | Function - Frontend - Backend |
| Desc | Play Card that needs to choose hand |
| Status | Completed, December 19, 2021 |

**#0426 =====**

|  |  |
| --- | --- |
| Title | Three Chaodoms Tavern Handle |
| Type | Function - Frontend - Backend |
| Desc | Handle Tavern |
| Status | Completed, December 20, 2021 |

**#0427 =====**

|  |  |
| --- | --- |
| Title | Three Chaodoms Choose Player |
| Type | Function - Frontend - Backend |
| Desc | Handle Tavern |
| Status | Completed, December 21, 2021 |

**#0428 =====**

|  |  |
| --- | --- |
| Title | Three Chaodoms End Turn handle |
| Type | Function - Frontend - Backend |
| Desc | Handle end turns |
| Status | Completed, December 21, 2021 |

**#0429 =====**

|  |  |
| --- | --- |
| Title | Three Chaodoms Tavern Handle |
| Type | Function - Frontend - Backend |
| Desc | Add several tavern related. |
| Status | Completed, December 21, 2021 |

**#0430 =====**

|  |  |
| --- | --- |
| Title | Three Chaodoms Select Play |
| Type | Function - Frontend - Backend |
| Desc | Select Play |
| Status | Completed, December 24, 2021 |

**#0431 =====**

|  |  |
| --- | --- |
| Title | Three Chaodoms Select Jail |
| Type | Function - Frontend - Backend |
| Desc | Select Jail |
| Status | Completed, December 24, 2021 |

**#0432 =====**

|  |  |
| --- | --- |
| Title | Three Chaodoms Role Assignment & Game End Handle |
| Type | Function - Frontend - Backend |
| Desc | Assign Roles to player |
| Status | Completed, December 24, 2021 |

**#0433 =====**

|  |  |
| --- | --- |
| Title | Three Chaodoms Display Skins |
| Type | Function - Frontend - Backend |
| Desc | Display Skins in game |
| Status | Completed, December 24, 2021 |

**#0434 =====**

|  |  |
| --- | --- |
| Title | Three Chaodoms Shop Impl |
| Type | Function - Frontend - Backend |
| Desc | Implement shop page |
| Status | Completed, December 26, 2021 |

**#0435 =====**

|  |  |
| --- | --- |
| Title | Three Chaodoms Two Choices |
| Type | Function - Frontend - Backend |
| Desc | Choose Two instead of Choose One |
| Status | Completed, December 25, 2021 |

**#0436 =====**

|  |  |
| --- | --- |
| Title | Three Chaodoms Choose Several |
| Type | Function - Frontend - Backend |
| Desc | Choose Several Cards |
| Status | Completed, December 27, 2021 |

**#0437 =====**

|  |  |
| --- | --- |
| Title | Three Chaodoms Choose Several |
| Type | Function - Frontend - Backend |
| Desc | Choose Several Cards |
| Status | Completed, December 26, 2021 |

**#0438 =====**

|  |  |
| --- | --- |
| Title | Three Chaodoms Draw Skins |
| Type | Function - Frontend - Backend |
| Desc | Skin levels |
| Status | Completed, December 26, 2021 |

**#0439 =====**

|  |  |
| --- | --- |
| Title | Propnight Classes |
| Type | Function - Frontend - Backend |
| Desc | Basic Classes |
| Status | Completed, December 29, 2021 |

**#0440 =====**

|  |  |
| --- | --- |
| Title | Three Chaodoms Tomb Reimplement |
| Type | Function - Frontend - Backend |
| Desc | Scan through tomb cards |
| Status | Completed, December 28, 2021 |

**#0441 =====**

|  |  |
| --- | --- |
| Title | Three Chaodoms Game End Fix |
| Type | Function - Frontend - Backend |
| Desc | Scan through tomb cards |
| Status | Completed, December 27, 2021 |

**#0442 =====**

|  |  |
| --- | --- |
| Title | Propnight DB Storage |
| Type | Function - Frontend - Backend |
| Desc | Store Classes to DB |
| Status | Completed, December 29, 2021 |

**#0443 =====**

|  |  |
| --- | --- |
| Title | Propnight Pages for Propnight |
| Type | Function - Frontend - Backend |
| Desc | Basic Pages |
| Status | Completed, December 30, 2021 |

**#0444 =====**

|  |  |
| --- | --- |
| Title | Propnight New Game |
| Type | Function - Frontend - Backend |
| Desc | Propnight Create Game |
| Status | Completed, December 30, 2021 |

**#0445 =====**

|  |  |
| --- | --- |
| Title | Propnight Join Game |
| Type | Function - Frontend - Backend |
| Desc | Propnight Join Created Game |
| Status | Completed, December 30, 2021 |

**#0446 =====**

|  |  |
| --- | --- |
| Title | Propnight Start Game |
| Type | Function - Frontend - Backend |
| Desc | Propnight Start Game |
| Status | Completed, December 30, 2021 |

**#0447 =====**

|  |  |
| --- | --- |
| Title | Propnight Change Ghost |
| Type | Function - Frontend - Backend |
| Desc | Propnight Start Game |
| Status | Completed, December 30, 2021 |

**#0448 =====**

|  |  |
| --- | --- |
| Title | Three Chaodoms Emulator |
| Type | Function - Frontend - Backend |
| Desc | Emulate Other Cards |
| Status | Completed, December 31, 2021 |

**#0449 Three Chaodoms Emulator Chain**

|  |  |
| --- | --- |
| Title | Three Chaodoms Emulator Chain |
| Type | Function - Frontend - Backend |
| Desc | Emulate another emulator |
| Status | Pending |

**#0450 =====**

|  |  |
| --- | --- |
| Title | Propnight Phase 1 Choose Place |
| Type | Function - Frontend - Backend |
| Desc | Propnight Phase 1 |
| Status | Completed, January 1, 2022 |

**#0451 =====**

|  |  |
| --- | --- |
| Title | Propnight Phase 2 |
| Type | Function - Frontend - Backend |
| Desc | Propnight Phase 2 |
| Status | Completed, January 2, 2022 |

**#0452 Propnight Place Img Gen**

|  |  |
| --- | --- |
| Title | Propnight Place Img Gen |
| Type | Function - Frontend - Backend |
| Desc | Generate Place Images |
| Status | Pending |

**#0453 =====**

|  |  |
| --- | --- |
| Title | End a round for Pokerworld |
| Type | Function - Frontend - Backend |
| Desc | Playing cards |
| Status | Completed, January 3, 2022 |

**#0454 Pokerworld Scoring Handle**

|  |  |
| --- | --- |
| Title | Calculate Score Handle |
| Type | Function - Frontend - Backend |
| Desc | Calculate Scores |
| Status | Pending |

**#0455 =====**

|  |  |
| --- | --- |
| Title | Belltower classes |
| Type | Function - Frontend - Backend |
| Desc | Basic Classes |
| Status | Completed, January 24, 2022 |

**#0456 =====**

|  |  |
| --- | --- |
| Title | Belltower DB Storage |
| Type | Function - Frontend - Backend |
| Desc | Store belltower into DB |
| Status | Completed, January 25, 2022 |

**#0457 =====**

|  |  |
| --- | --- |
| Title | Belltower Pages |
| Type | Function - Frontend - Backend |
| Desc | Basic Pages |
| Status | Completed, January 30, 2022 |

**#0458 =====**

|  |  |
| --- | --- |
| Title | Belltower Join Games |
| Type | Function - Frontend - Backend |
| Desc | Join Games |
| Status | Completed, February 13, 2022 |

**#0459 =====**

|  |  |
| --- | --- |
| Title | Belltower Easy Roles |
| Type | Function - Frontend - Backend |
| Desc | Easy Roles |
| Status | Completed, February 3, 2022 |

**#0460 =====**

|  |  |
| --- | --- |
| Title | Belltower Configure Roles |
| Type | Function - Frontend - Backend |
| Desc | Configure Roles |
| Status | Completed, January 30, 2022 |

**#0461 =====**

|  |  |
| --- | --- |
| Title | Belltower Confirm Night |
| Type | Function - Frontend - Backend |
| Desc | Confirm night for belltower |
| Status | Completed, February 1, 2022 |

**#0462 =====**

|  |  |
| --- | --- |
| Title | Belltower Process Night |
| Type | Function - Frontend - Backend |
| Desc | Confirm night for belltower |
| Status | Completed, February 2, 2022 |

**#0463 =====**

|  |  |
| --- | --- |
| Title | Belltower Select Player |
| Type | Function - Frontend - Backend |
| Desc | Select Players at night |
| Status | Completed, February 4, 2022 |

**#0464 =====**

|  |  |
| --- | --- |
| Title | Belltower Day Message Handles |
| Type | Function - Frontend - Backend |
| Desc | Handle messages during day, also deal with sequences |
| Status | Completed, February 5, 2022 |

**#0465 =====**

|  |  |
| --- | --- |
| Title | Belltower Set Display Names |
| Type | Function - Frontend - Backend |
| Desc | Set Display Names |
| Status | Completed, February 6, 2022 |

**#0466 =====**

|  |  |
| --- | --- |
| Title | Belltower Appoint and Vote |
| Type | Function - Frontend - Backend |
| Desc | Appoint players and vote |
| Status | Completed, February 7, 2022 |

**#0467 =====**

|  |  |
| --- | --- |
| Title | Belltower Set Icons |
| Type | Function - Frontend - Backend |
| Desc | Set Icons |
| Status | Completed, February 11, 2022 |

**#0468 =====**

|  |  |
| --- | --- |
| Title | Belltower Lynch Handle |
| Type | Function - Frontend - Backend |
| Desc | Lynch Handle |
| Status | Completed, February 12, 2022 |

**#0469 =====**

|  |  |
| --- | --- |
| Title | Belltower Skins |
| Type | Function - Frontend - Backend |
| Desc | Set Skins |
| Status | Completed, February 8, 2022 |

**#0470 =====**

|  |  |
| --- | --- |
| Title | Belltower Display All Icons |
| Type | Function - Frontend - Backend |
| Desc | Desplay all default Icons in UI |
| Status | Completed, February 13, 2022 |

**#0471 =====**

|  |  |
| --- | --- |
| Title | Belltower Account Classes |
| Type | Function - Frontend - Backend |
| Desc | Account Classes for Belltower |
| Status | Completed, February 9, 2022 |

**#0472 =====**

|  |  |
| --- | --- |
| Title | Belltower Shop Page |
| Type | Function - Frontend - Backend |
| Desc | Shop Page for Belltower |
| Status | Completed, February 12, 2022 |

**#0473 =====**

|  |  |
| --- | --- |
| Title | Belltower Dig |
| Type | Function - Frontend - Backend |
| Desc | Dig Icon |
| Status | Completed, February 13, 2022 |

**#0474 =====**

|  |  |
| --- | --- |
| Title | Belltower Easy Roles |
| Type | Function - Frontend - Backend |
| Desc | Easy Roles |
| Status | Completed, February 14, 2022 |

**#0475 =====**

|  |  |
| --- | --- |
| Title | Belltower First Night Handles |
| Type | Function - Frontend - Backend |
| Desc | Finish up First Nighters (poison handles should also be in place). |
| Status | Completed, February 16, 2022 |

**#0476 =====**

|  |  |
| --- | --- |
| Title | Belltower Each Night Handles |
| Type | Function - Frontend - Backend |
| Desc | Finish up First Nighters (poison handles should also be in place). |
| Status | Completed, February 19, 2022 |

**#0477 =====**

|  |  |
| --- | --- |
| Title | Belltower End Game |
| Type | Function - Frontend - Backend |
| Desc | Handle Game Ends. |
| Status | Completed, February 17, 2022 |

**#0478 =====**

|  |  |
| --- | --- |
| Title | Belltower End Game Rewards |
| Type | Function - Frontend - Backend |
| Desc | Reward players with game ends. |
| Status | Completed, February 19, 2022 |

**#0479 =====**

|  |  |
| --- | --- |
| Title | Belltower Finalize Create Game UI |
| Type | Function - Frontend - Backend |
| Desc | Finalize UI on Create Game Page |
| Status | Completed, February 16, 2022 |

**#0480 =====**

|  |  |
| --- | --- |
| Title | Belltower Finalize Shop UI |
| Type | Function - Frontend - Backend |
| Desc | Finalize UI on Shop Page |
| Status | Completed, February 19, 2022 |

**#0481 =====**

|  |  |
| --- | --- |
| Title | Belltower Open Chest |
| Type | Function - Frontend - Backend |
| Desc | Finalize Open Chest Operation |
| Status | Completed, February 20, 2022 |

**#0482 =====**

|  |  |
| --- | --- |
| Title | Belltower Imp Suicide |
| Type | Function - Frontend - Backend |
| Desc | Imp Suicide Handles |
| Status | Completed, February 19, 2022 |

**#0483 Belltower Morning Skills**

|  |  |
| --- | --- |
| Title | Belltowe Morning Skills |
| Type | Function - Frontend - Backend |
| Desc | Use Morning Skills |
| Status | Pending |

**#0484 Belltower Finalize In Game UI**

|  |  |
| --- | --- |
| Title | Belltowe Finalize In Game UI |
| Type | Function - Frontend - Backend |
| Desc | Finalize in game uis |
| Status | Pending |

**#0485 =====**

|  |  |
| --- | --- |
| Title | Belltower Dead Handles |
| Type | Function - Frontend - Backend |
| Desc | Belltower Handle Dead Player Nights the corresponding UI |
| Status | Completed, February 19, 2022 |

**#0486 =====**

|  |  |
| --- | --- |
| Title | Belltower Animations |
| Type | Function - Frontend - Backend |
| Desc | Add Animation for day, night and end game |
| Status | Completed, February 21, 2022 |

**#0487 =====**

|  |  |
| --- | --- |
| Title | Belltower Display My Icons |
| Type | Function - Frontend - Backend |
| Desc | Display all icons I have |
| Status | Completed, February 20, 2022 |

**#0488 =====**

|  |  |
| --- | --- |
| Title | Belltower Random Town Events |
| Type | Function - Frontend - Backend |
| Desc | Random Town Events |
| Status | Completed, February 23, 2022 |

**#0489 Belltower Other Roles**

|  |  |
| --- | --- |
| Title | Belltowe Morning Skills |
| Type | Function - Frontend - Backend |
| Desc | Use Morning Skills |
| Status | Working |

**#0490 Belltower Shop Impl.**

|  |  |
| --- | --- |
| Title | Belltowe Shop Impl. |
| Type | Function - Frontend - Backend |
| Desc | Shop implementation for icons. |
| Status | Working |

**#0491 =====**

|  |  |
| --- | --- |
| Title | Belltower Role Sequences |
| Type | Function - Frontend - Backend |
| Desc | Show Role Information |
| Status | Completed, February 26, 2022 |

**#0492 Belltower Sound Effects**

|  |  |
| --- | --- |
| Title | Belltower Sound Effects |
| Type | Function - Frontend - Backend |
| Desc | Sound Effects on Belltower |
| Status | Working |

**#0493 =====**

|  |  |
| --- | --- |
| Title | Onenight Start Message |
| Type | Function - Frontend - Backend |
| Desc | Add start message option. |
| Status | Pending |

**#0494 =====**

|  |  |
| --- | --- |
| Title | Onenight Poison |
| Type | Function - Frontend - Backend |
| Desc | Add poison status to players |
| Status | Completed, January 13, 2023 |

**#0495 =====**

|  |  |
| --- | --- |
| Title | Onenight Poison Handles Popular |
| Type | Function - Frontend - Backend |
| Desc | Add poison handles to popular roles, namely:  Actor, Agent, BearTrainer, Seer, Thief, Urchin, Pope,Insomniac, OldMan, Jester, Washerwoman, Waiter, Drunk, Apprentice Seer, Idiot, Butterfly, Watcher |
| Status | Completed, January 15, 2023 |

**#0496 =====**

|  |  |
| --- | --- |
| Title | Onenight Finalize other roles |
| Type | Function - Frontend - Backend |
| Desc | Finalize all roles for new expansion |
| Status | Completed, January 15, 2023 |

**#0496 Onenight Poison Handles All**

|  |  |
| --- | --- |
| Title | Onenight Poison Handles Popular |
| Type | Function - Frontend - Backend |
| Desc | Add poison handles to all other roles |
| Status | Pending |

**#0497 =====**

|  |  |
| --- | --- |
| Title | Onenight Kick and Dismiss |
| Type | Function - Frontend - Backend |
| Desc | Add Kick and dismiss for start game |
| Status | Completed, February 10, 2023 |

**#0498 =====**

|  |  |
| --- | --- |
| Title | Onenight Start Game UI Redesign |
| Type | Function - Frontend - Backend |
| Desc | Redesign UI |
| Status | Completed, February 10, 2023 |

**#0499 =====**

|  |  |
| --- | --- |
| Title | Onenight Websocket |
| Type | Function - Frontend - Backend |
| Desc | Use websocket for Onenight |
| Status | Completed, June 18, 2023 |

**#0500 Onenight Town**

|  |  |
| --- | --- |
| Title | Onenight Websocket |
| Type | Function - Frontend - Backend |
| Desc | Use websocket for Onenight |
| Status | Pending |

**#0501 =====**

|  |  |
| --- | --- |
| Title | Propnight Pages Rebuild |
| Type | Function - Frontend - Backend |
| Desc | Rebuild pages |
| Status | Completed, February 19, 2023 |

**#0502 =====**

|  |  |
| --- | --- |
| Title | Propnight Start Game |
| Type | Function - Frontend - Backend |
| Desc | Set basic features for start game |
| Status | Completed, Febrary 26, 2023 |

**#0503 =====**

|  |  |
| --- | --- |
| Title | Onenight Clock |
| Type | Function - Frontend - Backend |
| Desc | Add Clock handles for Onenight |
| Status | Completed, March 1, 2023 |

**#0504 =====**

|  |  |
| --- | --- |
| Title | Onenight Other Clock Related |
| Type | Function - Frontend - Backend |
| Desc | Add other clock related roles |
| Status | Completed, March 3, 2023 |

**#0505 =====**

|  |  |
| --- | --- |
| Title | Onenight Other Roles |
| Type | Function - Frontend - Backend |
| Desc | Add other clock related roles |
| Status | Completed, March 2, 2023 |

**#0506 =====**

|  |  |
| --- | --- |
| Title | Propnight Flip Back |
| Type | Function - Frontend - Backend |
| Desc | Flip back pages |
| Status | Completed, March 4, 2023 |

**#0507 =====**

|  |  |
| --- | --- |
| Title | Propnight Phase 3 |
| Type | Function - Frontend - Backend |
| Desc | Same place lose hp |
| Status | Completed, March 12, 2023 |

**#0508 Propnight Disable Places**

|  |  |
| --- | --- |
| Title | Propnight Disable player from choosing places |
| Type | Function - Frontend - Backend |
| Desc | Not allow to choose visited places |
| Status | Pending |

**#0509 =====**

|  |  |
| --- | --- |
| Title | Manage All Tabs |
| Type | Function - Frontend - Backend |
| Desc | Create generic tabs code |
| Status | Completed, June 18, 2023 |

**#0510 Marshbros display cards**

|  |  |
| --- | --- |
| Title | Marshbros display cards |
| Type | Function - Frontend - Backend |
| Desc | Not allow to choose visited places |
| Status | Pending |

**#0511 Onenight Vote UI**

|  |  |
| --- | --- |
| Title | Onenight Vote UI |
| Type | Function - Frontend - Backend |
| Desc | Use websocket for Onenight |
| Status | Pending |

**#0512 Onenight Town Migration**

|  |  |
| --- | --- |
| Title | Migrate Town for Onenight |
| Type | Function - Frontend - Backend |
| Desc | Add town to onenight |
| Status | Pending |

**#0513 Onenight 2 new modes**

|  |  |
| --- | --- |
| Title | One night 2 new modes |
| Type | Function - Frontend - Backend |
| Desc | Use websocket for Onenight |
| Status | Pending |

**#0514 SAWS basic cards**

|  |  |
| --- | --- |
| Title | SAWS basic cards |
| Type | Function - Frontend - Backend |
| Desc | Add basic cards for SAWS |
| Status | Pending |

**#0515 SAWS Easy Cards**

|  |  |
| --- | --- |
| Title | SAWS easy cards |
| Type | Function - Frontend - Backend |
| Desc | Add several easy cards for SAWS |
| Status | Pending |

**#0516 =====**

|  |  |
| --- | --- |
| Title | Wizard Options |
| Type | Function - Frontend - Backend |
| Desc | Add options for Pokerworld |
| Status | Completed, January 18, 2024 |

**#0517 =====**

|  |  |
| --- | --- |
| Title | Wizard Deal |
| Type | Function - Frontend - Backend |
| Desc | Wizard Deal Cards |
| Status | Completed, January 21, 2024 |

**#0518 =====**

|  |  |
| --- | --- |
| Title | Wizard Bid |
| Type | Function - Frontend - Backend |
| Desc | Wizard bid tricks |
| Status | Completed, January 26, 2024 |

**#0519 =====**

|  |  |
| --- | --- |
| Title | Wizard Play Card |
| Type | Function - Frontend - Backend |
| Desc | Wizard Play Cards |
| Status | Completed, January 29, 2024 |

**#0520 =====**

|  |  |
| --- | --- |
| Title | Wizard Rearrange UI |
| Type | Function - Frontend - Backend |
| Desc | Wizard use ng-include for UI |
| Status | Completed, February 14, 2024 |

**#0521 =====**

|  |  |
| --- | --- |
| Title | Wizard Sort Cards |
| Type | Function - Frontend - Backend |
| Desc | Wizard use ng-include for UI |
| Status | Completed, January 27, 2024 |

**#0522 =====**

|  |  |
| --- | --- |
| Title | Wizard Compare Cards |
| Type | Function - Frontend - Backend |
| Desc | Wizard Compare cards and get winner, update the score |
| Status | Completed, February 5, 2024 |

**#0523 =====**

|  |  |
| --- | --- |
| Title | Wizard Complete Round |
| Type | Function - Frontend - Backend |
| Desc | Wizard Complete Round |
| Status | Completed, January 29, 2024 |

**#0524 =====**

|  |  |
| --- | --- |
| Title | Wizard Can Play |
| Type | Function - Frontend - Backend |
| Desc | Wizard set if a card is playable |
| Status | Completed, January 28, 2024 |

**#0525 =====**

|  |  |
| --- | --- |
| Title | Wizard End Set |
| Type | Function - Frontend - Backend |
| Desc | Wizard End a Set end handle |
| Status | Completed, February 6, 2024 |

**#0526 =====**

|  |  |
| --- | --- |
| Title | Wizard Confirm Round |
| Type | Function - Frontend - Backend |
| Desc | Wizard confirm a trick |
| Status | Completed, February 6, 2024 |

**#0527 =====**

|  |  |
| --- | --- |
| Title | Wizard End Game |
| Type | Function - Frontend - Backend |
| Desc | Wizard game end handle |
| Status | Completed, February 7, 2024 |

**#0528 =====**

|  |  |
| --- | --- |
| Title | Wizard Status Handles |
| Type | Function - Frontend - Backend |
| Desc | Wizard fix and display more contents on Wizard home page |
| Status | Completed, February 6, 2024 |

**#0529 =====**

|  |  |
| --- | --- |
| Title | Wizard Create Game UI |
| Type | Function - Frontend - Backend |
| Desc | Wizard Create Game Refactor UI |
| Status | Completed, February 14, 2024 |

**#0530 Wizard Bug Fixtures**

|  |  |
| --- | --- |
| Title | Wizard Bug Fixtures |
| Type | Function - Frontend - Backend |
| Desc | Bug Fixtures |
| Status | Pending |

**#0531 Wizard End Game**

|  |  |
| --- | --- |
| Title | Wizard End Game |
| Type | Function - Frontend - Backend |
| Desc | End Game Page? |
| Status | Pending |

**#0532 =====**

|  |  |
| --- | --- |
| Title | Wizard Score Table |
| Type | Function - Frontend - Backend |
| Desc | Show score table |
| Status | Completed, February 18, 2024 |

**#0533 =====**

|  |  |
| --- | --- |
| Title | Hotpot Classes |
| Type | Function - Frontend - Backend |
| Desc | Hotpot basic classes |
| Status | Completed, February 18, 2024 |

**#0534 Hotpot DB Storage**

|  |  |
| --- | --- |
| Title | Hotpot DB Storage |
| Type | Function - Frontend - Backend |
| Desc | Hotpot store game to DB |
| Status | Pending |

**#0535 Hotpot Pages**

|  |  |
| --- | --- |
| Title | Hotpot Pages |
| Type | Function - Frontend - Backend |
| Desc | Hotpot all required pages |
| Status | Pending |

**#0536 =====**

|  |  |
| --- | --- |
| Title | Wizard Bomb Dragon and Fairy |
| Type | Function - Frontend - Backend |
| Desc | Add Bomb Dragon and Fairy to the game |
| Status | Completed, February 29, 2024 |

**#0537 =====**

|  |  |
| --- | --- |
| Title | Pokerworld Account |
| Type | Function - Frontend - Backend |
| Desc | Add account handle |
| Status | Completed, March 17, 2024 |

**#0538 =====**

|  |  |
| --- | --- |
| Title | Pokerworld Dig |
| Type | Function - Frontend - Backend |
| Desc | Dig for a skin |
| Status | Completed, March 23, 2024 |

**#0539 =====**

|  |  |
| --- | --- |
| Title | Pokerworld Choose Skin |
| Type | Function - Frontend - Backend |
| Desc | Choose a skin for Pokerworld |
| Status | Completed, April 10, 2024 |

**#0540 =====**

|  |  |
| --- | --- |
| Title | Pokerworld Display Skin |
| Type | Function - Frontend - Backend |
| Desc | Display skin in game |
| Status | Completed, April 11, 2024 |

**#0541 =====**

|  |  |
| --- | --- |
| Title | Pokerworld End game reward |
| Type | Function - Frontend - Backend |
| Desc | Reward player after game ends |
| Status | Completed, April 20, 2024 |

**#0542 =====**

|  |  |
| --- | --- |
| Title | Pokerworld Extra 5/10 |
| Type | Function - Frontend - Backend |
| Desc | Extra 5/10 points |
| Status | Completed, April 21, 2024 |

**#0543 =====**

|  |  |
| --- | --- |
| Title | Camel Up Basic Classes |
| Type | Function - Frontend - Backend |
| Desc | Basic classes, including movements |
| Status | Completed, April 21, 2024 |

**#0544 =====**

|  |  |
| --- | --- |
| Title | Camel Up Spectator |
| Type | Function - Frontend - Backend |
| Desc | Handle spectator tiles |
| Status | Completed, April 22, 2024 |

**#0545 =====**

|  |  |
| --- | --- |
| Title | Camel Up Crazy Camel |
| Type | Function - Frontend - Backend |
| Desc | Crazy Camel Handle |
| Status | Completed, May 1, 2024 |

**#0546 Camel Up Player Behaviors**

|  |  |
| --- | --- |
| Title | Camel Up Player Behaviors |
| Type | Function - Frontend - Backend |
| Desc | Player options |
| Status | Pending |

**#0547 =====**

|  |  |
| --- | --- |
| Title | PokerWhat Websocket |
| Type | Function - Frontend - Backend |
| Desc | Use Websocket for Pokewhat |
| Status | Completed, April 26, 2024 |

**#0548 Camel Up DB Storage**

|  |  |
| --- | --- |
| Title | Camel Up DB Storage |
| Type | Function - Frontend - Backend |
| Desc | Store the game to DB |
| Status | Pending |

**#0549 =====**

|  |  |
| --- | --- |
| Title | Pokerworld Open Chest |
| Type | Function - Frontend - Backend |
| Desc | Open chest handles |
| Status | Completed, May 1, 2024 |

**#0550 =====**

|  |  |
| --- | --- |
| Title | Pokerworld Buy from Shop |
| Type | Function - Frontend - Backend |
| Desc | Shop handles |
| Status | Completed, May 5, 2024 |

**#0551 =====**

|  |  |
| --- | --- |
| Title | Horserace Classes |
| Type | Function - Frontend - Backend |
| Desc | Store the game to DB |
| Status | Completed, May 29, 2024 |

**#0552 Horserace DB Storage**

|  |  |
| --- | --- |
| Title | Horserace DB Storage |
| Type | Function - Frontend - Backend |
| Desc | Store the game to DB |
| Status | Pending |

**#0553 =====**

|  |  |
| --- | --- |
| Title | Horserace Mode Selection |
| Type | Function - Frontend - Backend |
| Desc | Store the game to DB |
| Status | Completed, June 2, 2024 |

**#0554 =====**

|  |  |
| --- | --- |
| Title | Wizard Merlin & Station |
| Type | Function - Frontend - Backend |
| Desc | Wizard Merlin & Station |
| Status | Completed, June 11, 2024 |

**#0555 =====**

|  |  |
| --- | --- |
| Title | Wizard Merlin & Station P2 |
| Type | Function - Frontend - Backend |
| Desc | End Game Page? |
| Status | Completed, June 12, 2024 |

**#0556 =====**

|  |  |
| --- | --- |
| Title | Wizard Merlin, Station & Ballroom P3 |
| Type | Function - Frontend - Backend |
| Desc | End Game Page? |
| Status | Completed, October 6, 2024 |

**#0557 =====**

|  |  |
| --- | --- |
| Title | Wizard Shorter Game |
| Type | Function - Frontend - Backend |
| Desc | Only 6 rounds, customize rounds |
| Status | Completed, October 6, 2024 |

**#0558 =====**

|  |  |
| --- | --- |
| Title | Rich Classes |
| Type | Function - Frontend - Backend |
| Desc | Define classes for Rich |
| Status | Completed, October 10, 2024 |

**#0559 =====**

|  |  |
| --- | --- |
| Title | Rich Places |
| Type | Function - Frontend - Backend |
| Desc | Define basic places for Rich |
| Status | Completed, October 14, 2024 |

**#0560 Rich Asks**

|  |  |
| --- | --- |
| Title | Rich Asks |
| Type | Function - Frontend - Backend |
| Desc | Define class for Ask model |
| Status | Pending |

**#0561 =====**

|  |  |
| --- | --- |
| Title | Startups Classes |
| Type | Function - Frontend - Backend |
| Desc | Define basic classes for startups |
| Status | Completed |

**#0562 ====**

|  |  |
| --- | --- |
| Title | Startups end round |
| Type | Function - Frontend - Backend |
| Desc | End round with players sorted |
| Status | Pending |

**#0563 =====**

|  |  |
| --- | --- |
| Title | Oink Tab |
| Type | Function - Frontend - Backend |
| Desc | Tab for Oink game |
| Status | Completed, October 14, 2024 |

**#0564 =====**

|  |  |
| --- | --- |
| Title | Startups Logging |
| Type | Function - Frontend - Backend |
| Desc | Add Logs for startups |
| Status | Completed, October 15, 2024 |

**#0565 =====**

|  |  |
| --- | --- |
| Title | Oink Create Game |
| Type | Function - Frontend - Backend |
| Desc | Create a game, meta is also included |
| Status | Completed, October 18, 2024 |

**#0566 =====**

|  |  |
| --- | --- |
| Title | Startups DB Storage |
| Type | Function - Frontend - Backend |
| Desc | Add DB Storage for Startups |
| Status | Completed |

**#0567 =====**

|  |  |
| --- | --- |
| Title | Oink Startups discard |
| Type | Function - Frontend - Backend |
| Desc | Startups discard a card; add draw cost |
| Status | Completed, October 27, 2024 |

**#0568 =====**

|  |  |
| --- | --- |
| Title | Oink join kick and dismiss |
| Type | Function - Frontend - Backend |
| Desc | Other player join the game |
| Status | Completed, October 18, 2024 |

**#0569 =====**

|  |  |
| --- | --- |
| Title | Oink Startups start game |
| Type | Function - Frontend - Backend |
| Desc | Choose game mode and start the game |
| Status | Completed, October 19, 2024 |

**#0570 =====**

|  |  |
| --- | --- |
| Title | Oink Startups draw |
| Type | Function - Frontend - Backend |
| Desc | Draw a card |
| Status | Completed, October 27, 2024 |

**#0571 =====**

|  |  |
| --- | --- |
| Title | Oink Startups display card |
| Type | Function - Frontend - Backend |
| Desc | Display card image |
| Status | Completed, October 23, 2024 |

**#0572 =====**

|  |  |
| --- | --- |
| Title | Oink Startups Entities |
| Type | Function - Frontend - Backend |
| Desc | Create entities for board, player and card |
| Status | Completed, October 24, 2024 |

**#0573 =====**

|  |  |
| --- | --- |
| Title | Oink Startups UI |
| Type | Function - Frontend - Backend |
| Desc | Create UI for Startups |
| Status | Completed, November 23, 2024 |

**#0574 =====**

|  |  |
| --- | --- |
| Title | Oink Startups take |
| Type | Function - Frontend - Backend |
| Desc | Take a card from discard; add coin display in cards |
| Status | Completed, October 30, 2024 |

**#0575 =====**

|  |  |
| --- | --- |
| Title | Oink Startups play |
| Type | Function - Frontend - Backend |
| Desc | Startups play a card; add player area; add antimonopoly |
| Status | Completed, October 28, 2024 |

**#0576 =====**

|  |  |
| --- | --- |
| Title | Oink Startups Player Area UI |
| Type | Function - Frontend - Backend |
| Desc | Display player area |
| Status | Completed, November 3, 2024 |

**#0577 =====**

|  |  |
| --- | --- |
| Title | Oink Startups Logs UI |
| Type | Function - Frontend - Backend |
| Desc | Display Logs |
| Status | Completed, November 23, 2024 |

**#0578 =====**

|  |  |
| --- | --- |
| Title | Startups end round UI |
| Type | Function - Frontend - Backend |
| Desc | Display end round message in UI |
| Status | Pending |

**#0579 =====**

|  |  |
| --- | --- |
| Title | Startups new round handles |
| Type | Function - Frontend - Backend |
| Desc | Display end round message in UI |
| Status | Completed, November 24, 2024 |

**#0580 =====**

|  |  |
| --- | --- |
| Title | Oink Grove Classes |
| Type | Function - Frontend - Backend |
| Desc | Basic classes for Grove |
| Status | Complete, November 6, 2024 |

**#0581 =====**

|  |  |
| --- | --- |
| Title | Oink Grove DB Storage |
| Type | Function - Frontend - Backend |
| Desc | Store board to DB |
| Status | Completed, December 2, 2024 |

**#0582 =====**

|  |  |
| --- | --- |
| Title | Startups BGM |
| Type | Function - Frontend - Backend |
| Desc | Add BGM to game |
| Status | Completed, January 26, 2025 |

**#0583 =====**

|  |  |
| --- | --- |
| Title | Oink Avatar |
| Type | Function - Frontend - Backend |
| Desc | Add Avatar options |
| Status | Completed, November 22, 2024 |

**#0584 =====**

|  |  |
| --- | --- |
| Title | Oink Create Game UI |
| Type | Function - Frontend - Backend |
| Desc | Add Avatar options |
| Status | Completed, November 23, 2024 |

**#0585 =====**

|  |  |
| --- | --- |
| Title | Oink Shop |
| Type | Function - Frontend - Backend |
| Desc | Shop handles, money and avatar |
| Status | Completed, December 1, 2024 |

**#0586 =====**

|  |  |
| --- | --- |
| Title | Startups Game End & score display |
| Type | Function - Frontend - Backend |
| Desc | End game if necessary |
| Status | Completed, November 27, 2024 |

**#0587 =====**

|  |  |
| --- | --- |
| Title | Startups Game end |
| Type | Function - Frontend - Backend |
| Desc | Display results and rewards |
| Status | Completed, December 1, 2024 |

**#0588 =====**

|  |  |
| --- | --- |
| Title | Oink Dig and buy |
| Type | Function - Frontend - Backend |
| Desc | Dig and buy avatars. Add “better” avatar |
| Status | Completed, February 14, 2025 |

**#0589 =====**

|  |  |
| --- | --- |
| Title | Oink Grove Game Operations |
| Type | Function - Frontend - Backend |
| Desc | Start round, end game, accuse, etc. |
| Status | Completed, December 10, 2024 |

**#0590 =====**

|  |  |
| --- | --- |
| Title | Oink Grove page handles |
| Type | Function - Frontend - Backend |
| Desc | Handles create page selection and which page to show in game |
| Status | Completed, December 2, 2024 |

**#0591 =====**

|  |  |
| --- | --- |
| Title | Oink Grove Card UI |
| Type | Function - Frontend - Backend |
| Desc | Generate Card UI for Grove |
| Status | Completed, December 8, 2024 |

**#0592 =====**

|  |  |
| --- | --- |
| Title | Oink Grove UI |
| Type | Function - Frontend - Backend |
| Desc | Polish UI for Grove |
| Status | Completed, December 13, 2024 |

**#0593 =====**

|  |  |
| --- | --- |
| Title | Python helper entity and players DB |
| Type | Function - Frontend - Backend |
| Desc | Update python script |
| Status | Completed, December 3, 2024 |

**#0594 =====**

|  |  |
| --- | --- |
| Title | Grove BGM |
| Type | Function - Frontend - Backend |
| Desc | Add BGM to game for Grove |
| Status | Completed, December 12, 2024 |

**#0595 =====**

|  |  |
| --- | --- |
| Title | Grove end game |
| Type | Function - Frontend - Backend |
| Desc | Add end game info |
| Status | Completed, December 13, 2024 |

**#0596 =====**

|  |  |
| --- | --- |
| Title | Oink Grove Reveal Truth |
| Type | Function - Frontend - Backend |
| Desc | Reveal the truth, aka end round |
| Status | Completed, December 11, 2024 |

**#0597 =====**

|  |  |
| --- | --- |
| Title | Oink Grove Logs |
| Type | Function - Frontend - Backend |
| Desc | Add logs |
| Status | Completed, December 13, 2024 |

**#0598 =====**

|  |  |
| --- | --- |
| Title | Oink Pope Classes |
| Type | Function - Frontend - Backend |
| Desc | Basic Classes for Pope |
| Status | Completed, December 14, 2024 |

**#0599 ====**

|  |  |
| --- | --- |
| Title | Oink Rules and notification sound |
| Type | Function - Frontend - Backend |
| Desc | Basic Classes for Pope |
| Status | Completed, December 14, 2024 |

**#0600 =====**

|  |  |
| --- | --- |
| Title | Oink Pope DB Storage |
| Type | Function - Frontend - Backend |
| Desc | Basic Classes for Pope |
| Status | Completed, December 15, 2024 |

**#0601 =====**

|  |  |
| --- | --- |
| Title | Oink Pope Start Game |
| Type | Function - Frontend - Backend |
| Desc | Start a game for Pope |
| Status | Completed, December 15, 2024 |

**#0602 =====**

|  |  |
| --- | --- |
| Title | Oink Pope Card UI |
| Type | Function - Frontend - Backend |
| Desc | Start a game for Pope |
| Status | Completed, December 16, 2024 |

**#0603 =====**

|  |  |
| --- | --- |
| Title | Oink news |
| Type | Function - Frontend - Backend |
| Desc | Add news for Oink |
| Status | Completed, December 15, 2024 |

**#0604 =====**

|  |  |
| --- | --- |
| Title | Oink Pope Play Card |
| Type | Function - Frontend - Backend |
| Desc | Play a card, and proceed with the next steps, add simple cards |
| Status | Completed, December 17, 2024 |

**#0605 =====**

|  |  |
| --- | --- |
| Title | Oink Pope End Round |
| Type | Function - Frontend - Backend |
| Desc | End round when no cards left in deck |
| Status | Completed, December 18, 2024 |

**#0606 =====**

|  |  |
| --- | --- |
| Title | Oink Pope End Game |
| Type | Function - Frontend - Backend |
| Desc | End game if needed |
| Status | Completed, December 18, 2024 |

**#0607 =====**

|  |  |
| --- | --- |
| Title | Oink Pope Game UI |
| Type | Function - Frontend - Backend |
| Desc | Rearrange game UI |
| Status | Completed, December 24, 2024 |

**#0608 =====**

|  |  |
| --- | --- |
| Title | Oink Pope BGM |
| Type | Function - Frontend - Backend |
| Desc | Deal with bgms |
| Status | Completed, December 22, 2024 |

**#0609 =====**

|  |  |
| --- | --- |
| Title | Oink Pope target and resolve |
| Type | Function - Frontend - Backend |
| Desc | Target and resolve model, add Seer |
| Status | Completed, December 21, 2024 |

**#0610 =====**

|  |  |
| --- | --- |
| Title | Oink Pope knight, mage and witch |
| Type | Function - Frontend - Backend |
| Desc | Target and resolve model, add Seer |
| Status | Completed, December 21, 2024 |

**#0611 =====**

|  |  |
| --- | --- |
| Title | Pokerworld Heart classes & DB |
| Type | Function - Frontend - Backend |
| Desc | Try DB storage for Heart |
| Status | Completed, December 22, 2024 |

**#0612 Oink Pope set aside cards for 2p**

|  |  |
| --- | --- |
| Title | Oink Pope set aside cards for 2p |
| Type | Function - Frontend - Backend |
| Desc | Set aside top 3 cards face up for 2p |
| Status | Pending |

**#0613 =====**

|  |  |
| --- | --- |
| Title | Oink Pope werewolf |
| Type | Function - Frontend - Backend |
| Desc | Add werewolf, the last card |
| Status | Completed, December 21, 2024 |

**#0614 =====**

|  |  |
| --- | --- |
| Title | Oink Pope Thief and Scholar |
| Type | Function - Frontend - Backend |
| Desc | Add thief and scholar, add choose mode |
| Status | Completed, December 25, 2024 |

**#0615 =====**

|  |  |
| --- | --- |
| Title | Oink Pope Logs |
| Type | Function - Frontend - Backend |
| Desc | Add logs for Pope |
| Status | Completed, December 23, 2024 |

**#0616 =====**

|  |  |
| --- | --- |
| Title | Oink Grove Log update and display fix |
| Type | Function - Frontend - Backend |
| Desc | Add logs for Pope |
| Status | Completed, December 24, 2024 |

**#0617 Pokerworld Hearts play cards**

|  |  |
| --- | --- |
| Title | Pokerworld Heart play cards |
| Type | Function - Frontend - Backend |
| Desc | Play cards for hearts |
| Status | Pending |

**#0618 Pokerworld Hearts judge round**

|  |  |
| --- | --- |
| Title | Pokerworld Heart judge round |
| Type | Function - Frontend - Backend |
| Desc | Judge round for hearts |
| Status | Pending |

**#0619 =====**

|  |  |
| --- | --- |
| Title | Pokerworld Hearts pass cards |
| Type | Function - Frontend - Backend |
| Desc | Choose two cards and pass it |
| Status | Completed, December 28, 2024 |

**#0620 =====**

|  |  |
| --- | --- |
| Title | Gravepsycho event classes |
| Type | Function - Frontend - Backend |
| Desc | Add class and some basic events |
| Status | Completed, December 31, 2024 |

**#0621 =====**

|  |  |
| --- | --- |
| Title | Gravepsycho logs |
| Type | Function - Frontend - Backend |
| Desc | Add logs for gravepsycho |
| Status | Completed, January 9, 2025 |

**#0622 =====**

|  |  |
| --- | --- |
| Title | Gravepsycho use event |
| Type | Function - Frontend - Backend |
| Desc | Add class and some basic events |
| Status | Pending |

**#0623 =====**

|  |  |
| --- | --- |
| Title | Gravepsycho finish up events |
| Type | Function - Frontend - Backend |
| Desc | Add all events for Gravepsycho |
| Status | Completed, January 13, 2025 |

**#0624 =====**

|  |  |
| --- | --- |
| Title | Gravepsycho websocket |
| Type | Function - Frontend - Backend |
| Desc | Use websocket for Gravepsycho |
| Status | Completed, January 18, 2025 |

**#0625 =====**

|  |  |
| --- | --- |
| Title | Oink West Classes |
| Type | Function - Frontend - Backend |
| Desc | Basic classes for Oink West |
| Status | Completed January 14, 2025 |

**#0626 =====**

|  |  |
| --- | --- |
| Title | Oink West DB Storage |
| Type | Function - Frontend - Backend |
| Desc | DB storage related |
| Status | Completed, January 18, 2025 |

**#0627 ======**

|  |  |
| --- | --- |
| Title | Oink West Create Game |
| Type | Function - Frontend - Backend |
| Desc | Create game for West |
| Status | Completed, January 19, 2025 |

**#0628 =====**

|  |  |
| --- | --- |
| Title | Oink West Card Img |
| Type | Function - Frontend - Backend |
| Desc | Card Imgs for West |
| Status | Completed, January 23, 2025 |

**#0629 =====**

|  |  |
| --- | --- |
| Title | Oink West Card Draw or Exchange |
| Type | Function - Frontend - Backend |
| Desc | Draw/discard or exchange assist |
| Status | Completed, January 20, 2025 |

**#0630 =====**

|  |  |
| --- | --- |
| Title | Oink West Bid or Retreat |
| Type | Function - Frontend - Backend |
| Desc | Card Imgs for West |
| Status | Completed, January 26, 2025 |

**#0631 =====**

|  |  |
| --- | --- |
| Title | Oink West End Round |
| Type | Function - Frontend - Backend |
| Desc | End a round |
| Status | Completed, January 28, 2025 |

**#0632 =====**

|  |  |
| --- | --- |
| Title | Oink West End Game |
| Type | Function - Frontend - Backend |
| Desc | End a game |
| Status | Completed, January 29, 2025 |

**#0633 =====**

|  |  |
| --- | --- |
| Title | Oink West Logs |
| Type | Function - Frontend - Backend |
| Desc | Add logs for Oink |
| Status | Completed, January 26, 2025 |

**#0634 =====**

|  |  |
| --- | --- |
| Title | Oink West BGM |
| Type | Function - Frontend - Backend |
| Desc | Add BGM for Oink West |
| Status | Pending |

**#0635 =====**

|  |  |
| --- | --- |
| Title | Oink West Game UI |
| Type | Function - Frontend - Backend |
| Desc | Polish UI for Oink West |
| Status | Completed, January 27, 2025 |

**#0636 =====**

|  |  |
| --- | --- |
| Title | Rich refactor classes |
| Type | Function - Frontend - Backend |
| Desc | Refactor classes to be extendsable |
| Status | Completed, February 3, 2025 |

**#0637 =====**

|  |  |
| --- | --- |
| Title | Oink West News and Rules |
| Type | Function - Frontend - Backend |
| Desc | Add news and rules for oink west |
| Status | Completed, January 29, 2025 |

**#0638 =====**

|  |  |
| --- | --- |
| Title | Update Volume for old games |
| Type | Function - Frontend - Backend |
| Desc | Add volume control for pokewhat and pokerworld |
| Status | Completed, January 31, 2025 |

**#0639 =====**

|  |  |
| --- | --- |
| Title | DB connection bug fix |
| Type | Function - Frontend - Backend |
| Desc | Refactor classes to be extendsable |
| Status | Completed, February 2, 2025 |

**#0640 =====**

|  |  |
| --- | --- |
| Title | Rich Pages |
| Type | Function - Frontend - Backend |
| Desc | Add Pages for Rich |
| Status | Completed, February 6, 2025 |

**#0641 =====**

|  |  |
| --- | --- |
| Title | Rich Start Game |
| Type | Function - Frontend - Backend |
| Desc | Start game for Rich |
| Status | Completed, February 16, 2025 |

**#0642 =====**

|  |  |
| --- | --- |
| Title | Rich DB Storage |
| Type | Function - Frontend - Backend |
| Desc | Store Rich game to DB |
| Status | Completed, February 10, 2025 |

**#0643 Rich Command line game**

|  |  |
| --- | --- |
| Title | Rich Command Line Game |
| Type | Function - Frontend - Backend |
| Desc | Play predefined command line game |
| Status | Pending |

**#0644 =====**

|  |  |
| --- | --- |
| Title | Rich Display board |
| Type | Function - Frontend - Backend |
| Desc | Display the board on page |
| Status | Completed, March 3, 2025 |

**#0645 =====**

|  |  |
| --- | --- |
| Title | Gravepsycho Thief |
| Type | Function - Frontend - Backend |
| Desc | Add thief option for Gravepsycho |
| Status | Completed, February 15, 2025 |

**#0646 =====**

|  |  |
| --- | --- |
| Title | Gravepsycho Thief Related Events |
| Type | Function - Frontend - Backend |
| Desc | Add thief related events |
| Status | Completed, February 15, 2025 |

**#0647 =====**

|  |  |
| --- | --- |
| Title | Gravepsycho preback thief fix |
| Type | Function - Frontend - Backend |
| Desc | Fix one event |
| Status | Completed, February 15, 2025 |

**#0648 =====**

|  |  |
| --- | --- |
| Title | Https conversion |
| Type | Function - Frontend - Backend |
| Desc | Display the board on page |
| Status | Completed, February 15, 2025 |

**#0649 =====**

|  |  |
| --- | --- |
| Title | Rich game setup |
| Type | Function - Frontend - Backend |
| Desc | Settings, player positions, end game conditions |
| Status | Completed, March 4, 2025 |

**#0650 =====**

|  |  |
| --- | --- |
| Title | Rich toss dice |
| Type | Function - Frontend - Backend |
| Desc | Throw a dice for player |
| Status | Completed, March 6, 2025 |

**#0651 =====**

|  |  |
| --- | --- |
| Title | Rich move after roll |
| Type | Function - Frontend - Backend |
| Desc | Move after throw dice |
| Status | Completed, March 7, 2025 |

**#0652 =====**

|  |  |
| --- | --- |
| Title | Rich move after roll |
| Type | Function - Frontend - Backend |
| Desc | Resolve grid and end turn |
| Status | Completed, March 9, 2025 |

**#0653 =====**

|  |  |
| --- | --- |
| Title | Rich start and tax grid |
| Type | Function - Frontend - Backend |
| Desc | Throw a dice for player |
| Status | Completed, March 9, 2025 |

**#0654 =====**

|  |  |
| --- | --- |
| Title | Rich logs |
| Type | Function - Frontend - Backend |
| Desc | Include logs for the game |
| Status | Completed, March 9, 2025 |

**#0655 =====**

|  |  |
| --- | --- |
| Title | Rich estates |
| Type | Function - Frontend - Backend |
| Desc | Add estates for rich |
| Status | Completed, March 10, 2025 |

**#0656 =====**

|  |  |
| --- | --- |
| Title | Rich personal events |
| Type | Function - Frontend - Backend |
| Desc | Add personal events (fate & opportunity) |
| Status | Completed, March 11, 2025 |

**#0657 =====**

|  |  |
| --- | --- |
| Title | Rich place images |
| Type | Function - Frontend - Backend |
| Desc | Add images for rich places |
| Status | Completed, March 16, 2025 |

**#0658 =====**

|  |  |
| --- | --- |
| Title | Rich special estates and area |
| Type | Function - Frontend - Backend |
| Desc | Add special estates |
| Status | Completed, March 15, 2025 |

**#0659 =====**

|  |  |
| --- | --- |
| Title | Rich go to jail |
| Type | Function - Frontend - Backend |
| Desc | Add jail, go to jail |
| Status | Completed, March 15, 2025 |

**#0660 =====**

|  |  |
| --- | --- |
| Title | Rich out of jail |
| Type | Function - Frontend - Backend |
| Desc | Add out of jail |
| Status | Completed, March 15, 2025 |

**#0661 Rich end game**

|  |  |
| --- | --- |
| Title | Rich end game |
| Type | Function - Frontend - Backend |
| Desc | Game end handles |
| Status | Pending |

**#0662 Rich use cards - specifcally escape**

|  |  |
| --- | --- |
| Title | Rich use cards - specifically escape |
| Type | Function - Frontend - Backend |
| Desc | Use cards |
| Status | Pending |

**#0663 =====**

|  |  |
| --- | --- |
| Title | Rich show avatars in map |
| Type | Function - Frontend - Backend |
| Desc | Display avatars in corresponding places |
| Status | Completed, March 16, 2025 |

**#0664 =====**

|  |  |
| --- | --- |
| Title | Rich finish map 1 |
| Type | Function - Frontend - Backend |
| Desc | Finish the first map |
| Status | Completed, March 20, 2025 |

**#0665 =====**

|  |  |
| --- | --- |
| Title | Rich choose avatar |
| Type | Function - Frontend - Backend |
| Desc | Choose default avatars |
| Status | Completed, March 17, 2025 |

**#0666 =====**

|  |  |
| --- | --- |
| Title | Rich display grid info |
| Type | Function - Frontend - Backend |
| Desc | Display grid info in center |
| Status | Completed, March 18, 2025 |

**#0667 =====**

|  |  |
| --- | --- |
| Title | Rich display last msg |
| Type | Function - Frontend - Backend |
| Desc | Display last msg in center |
| Status | Completed, March 19, 2025 |

**#0668 =====**

|  |  |
| --- | --- |
| Title | Rich display corners |
| Type | Function - Frontend - Backend |
| Desc | Display corners properly |
| Status | Completed, March 19, 2025 |

**#0669 =====**

|  |  |
| --- | --- |
| Title | Rich display estate details |
| Type | Function - Frontend - Backend |
| Desc | Display estate details on click |
| Status | Completed, March 18, 2025 |

**#0670 Rich bgm**

|  |  |
| --- | --- |
| Title | Rich bgm |
| Type | Function - Frontend - Backend |
| Desc | Add bgm for rich |
| Status | Pending |